ANAS LIFE OS

Part 10

Implementation Constitution Master

Version 1.0 | Authoritative Master candidate

| Control | Value |
| --- | --- |
| Status | Awaiting approval |
| Function | Supreme implementation-process authority within higher-priority requirements |
| Architecture | Database-first, Clean Architecture and offline-first preserved |
| Schedule | Part 11 exclusively controls sprint sequence |
| Code generated | None |

# 1. Consolidation Review

Part 10 governs how approved requirements are implemented. Its ?supreme? authority applies to implementation conduct only; it cannot override the higher-priority semantic requirements in Parts 1-9 or Part 11 sprint controls.

| Finding | Resolution |
| --- | --- |
| Supreme authority vs priority list | Parts 1-9 govern meaning; Part 10 governs implementation conduct; Part 11 governs schedule. |
| Seven development phases vs twelve sprints | Retain Phase 1-7 as implementation workstreams mapped onto Part 11, not a competing sequence. |
| Encryption in database phase | Sprint 2 performs encryption preparation; security behavior and acceptance remain Sprint 10. |
| Database updated in every Definition of Done | Use ?updated or documented Not Applicable? to avoid unnecessary schema changes. |
| Responsive search and low resource wording | Use quantitative Part 3 budgets and approved device profiles. |

# 2. Authoritative Document Order

| Order | Authority |
| --- | --- |
| 1 | Part 1 - Vision |
| 2 | Part 1A - Clarification |
| 3 | Part 1B - Approved Answers |
| 4 | Part 2 - Functional Requirements Master |
| 5 | Part 3 - Non-Functional Requirements Master |
| 6 | Part 4 - Database Architecture Master |
| 7 | Part 5 - Application Architecture & UI-UX Master |
| 8 | Part 6 - Development Governance & Execution Master |
| 9 | Part 7 - Test Master |
| 10 | Part 8 - Design System Master |
| 11 | Part 9 - Plugin & AI Extensibility Master |
| 12 | Part 10 - Implementation Constitution Master |
| Schedule authority | Part 11 - Development Roadmap & Sprint Planning Master |

When semantic requirements conflict, the earlier numbered authority controls. Part 11 controls scheduling but cannot change approved requirement meaning. Any unresolved conflict stops implementation and enters change control.

# 3. Controlled Requirements

P10-GOV-001  Implementation authority

Every implementation decision complies with the Project Bible and this constitution within the documented authority order.

Priority: Critical | Complexity: Large | Verification Method: Traceability and architecture audit | Target Sprint: Sprints 1-12 | Traceability: Parts 1-11;P6 LAW 1/2

Acceptance: Every change maps to approved authority and no lower document silently overrides a higher one.

P10-PRN-001  Implementation principles

Implementation is requirements-first, database-first, architecture-first, security-first, offline-first, quality-first and maintainability-first; relevant Masters must be approved first.

Priority: Critical | Complexity: Epic | Verification Method: Pre-implementation readiness checklist | Target Sprint: Sprints 1-12 | Traceability: Parts 1-6;NFR

Acceptance: No feature work begins without approved requirements, data impact, architecture and sprint scope.

P10-AUTH-001  Conflict precedence

Apply the authoritative order for semantic conflicts and Part 11 for schedule; stop on unresolved ambiguity.

Priority: Critical | Complexity: Medium | Verification Method: Conflict and change-record audit | Target Sprint: Sprints 1-12 | Traceability: Part 1 stop rule;Part 11

Acceptance: Every conflict has an approved resolution before affected work begins.

P10-PHASE-001  Implementation workstreams

Preserve Phase 1 Project Setup, Phase 2 Database, Phase 3 Core Engines, Phase 4 UI Foundation, Phase 5 vertical feature slices, Phase 6 Optimization and Phase 7 Release Candidate as workstreams mapped to Part 11.

Priority: High | Complexity: Epic | Verification Method: Roadmap crosswalk audit | Target Sprint: Sprints 1-12 | Traceability: Part 6 PHASE crosswalk;Part 11

Acceptance: Every workstream deliverable maps to one or more Part 11 sprints without reordering them.

P10-VS-001  Vertical slice rule

After foundational database work, implement each approved feature end-to-end through database impact, repository, business logic, UI, tests, documentation and approval.

Priority: Critical | Complexity: Epic | Verification Method: Slice traceability and gate report | Target Sprint: Sprints 3-10 | Traceability: Part 5 layer flow;P6 STEP 1-27

Acceptance: Each slice is independently testable and no subsequent slice begins before approval.

P10-CODE-001  Coding standards

Use Clean Architecture, SOLID, meaningful names, no duplication/magic numbers/hardcoded user strings, documented public interfaces and small focused functions.

Priority: High | Complexity: Large | Verification Method: Analyzer, source scan and code review | Target Sprint: Sprints 1-12 | Traceability: NFR-CODE;Part 5;LAW 19

Acceptance: No mandatory standard violation or unapproved exception remains.

P10-DB-001  Database changes

Every schema change has migration plan, backward compatibility, rollback strategy and integrity validation; never change deployed schema without migration.

Priority: Critical | Complexity: Epic | Verification Method: Migration, rollback and integrity tests | Target Sprint: Sprints 2-12 | Traceability: Part 4 Master;LAW 12

Acceptance: Upgrade and failure paths preserve user data and pass integrity checks.

P10-ERR-001  Failure handling

Handle every expected failure gracefully, prevent crashes, provide meaningful messages, log safely and support recovery.

Priority: Critical | Complexity: Large | Verification Method: Failure-injection and UX tests | Target Sprint: Sprints 1-12 | Traceability: NFR-ERR;P6/P7

Acceptance: Expected failure paths do not corrupt data, expose secrets or terminate the app.

P10-SEC-001  Security implementation

Validate input, encrypt sensitive data, protect secrets with Android Keystore-backed mechanisms, validate permissions and protect exports.

Priority: Critical | Complexity: Epic | Verification Method: Threat model, static scan and security tests | Target Sprint: Sprints 1-12; acceptance Sprint 10/12 | Traceability: NFR-SEC;Part 4;SEC-001-006

Acceptance: No Critical/High security issue remains and protected data is inaccessible without authorization/keys.

P10-PERF-001  Performance implementation

Meet cold start below 2 seconds, smooth scrolling, responsive search, approved memory and battery budgets.

Priority: Critical | Complexity: Epic | Verification Method: Macrobenchmark, profiling and device-matrix tests | Target Sprint: Sprints 1-12; final Sprint 11/12 | Traceability: NFR-PERF/BAT/MEM;P7

Acceptance: All approved quantitative budgets pass on the approved device matrix.

P10-DOC-001  Feature documentation

Document purpose, architecture notes, database impact, permissions, dependencies, known limitations and future improvements.

Priority: High | Complexity: Medium | Verification Method: Documentation completeness audit | Target Sprint: Sprints 1-12 | Traceability: P6A-DOC/OUT;Part 11

Acceptance: Every field is complete or explicitly Not Applicable with rationale.

P10-REV-001  Code review checklist

Before approval review architecture, naming, readability, security, performance, accessibility, localization, RTL, offline behavior, database integrity, errors, coverage and documentation.

Priority: Critical | Complexity: Large | Verification Method: Signed review checklist | Target Sprint: Sprints 1-12 | Traceability: P6 LAW 15;P7-QG

Acceptance: Every domain is Pass or approved Not Applicable with evidence.

P10-CHG-001  Change management

Every change records reason, affected modules, risk, migration impact, testing impact, rollback plan and approval status.

Priority: Critical | Complexity: Large | Verification Method: Change-record schema audit | Target Sprint: Sprints 1-12 | Traceability: Part 11 change management;LAW 10

Acceptance: No merged change lacks the seven mandatory fields.

P10-REL-001  Release rules

Release only when required features complete, no Critical bugs/High security issue remains, migrations, backup/restore, performance, accessibility, regression and documentation pass.

Priority: Critical | Complexity: Epic | Verification Method: Release-readiness audit | Target Sprint: Sprint 12 | Traceability: Part 7;Part 11 Sprint 12

Acceptance: Every release criterion has passing evidence and explicit approval.

P10-DOD-001  Definition of Done

A feature is Complete only when requirements are implemented, database impact is updated or Not Applicable, tests/docs/security/performance/accessibility/review pass and approval exists.

Priority: Critical | Complexity: Epic | Verification Method: Aggregated feature gate report | Target Sprint: Sprints 1-12 | Traceability: P6A-QG;P7-QG;Part 11

Acceptance: No incomplete or unevidenced criterion is marked Complete.

P10-FIN-001  Stop and quality rule

Never sacrifice architecture, security or quality; stop, document uncertainty, request approval, then continue.

Priority: Critical | Complexity: Small | Verification Method: Work-history and approval audit | Target Sprint: Sprints 1-12 | Traceability: Part 1 stop rule;LAW 20

Acceptance: No affected work continues before recorded resolution and approval.

# 4. Future Release Boundary

Part 10 does not authorize AI, cloud, desktop, Wear OS, feature plugins or other Future Release capability. Future implementations require approved requirements, threat models, roadmap allocation and all applicable gates.

# 5. Controlled Open Issues

P10-OI-001  Part 3 Master artifact

The approved Part 3 review is referenced, but no standalone Part 3 Master file is present in the workspace.

Priority: Critical | Complexity: Large | Verification Method: Document-control reconciliation | Target Sprint: Pending Decision | Traceability: Part 3;Project Bible audit

Acceptance: An approved decision updates the implementation governance and affected acceptance criteria.

P10-OI-002  Approval authority and records

Define approvers, evidence repository and durable approval format.

Priority: Critical | Complexity: Medium | Verification Method: Governance decision | Target Sprint: Pending Decision | Traceability: P6-OI-001;P7-OI-002

Acceptance: An approved decision updates the implementation governance and affected acceptance criteria.

P10-OI-003  CI and review workflow

Approve branch protection, required checks, artifact retention and review rules.

Priority: Critical | Complexity: Large | Verification Method: Engineering-process approval | Target Sprint: Pending Decision | Traceability: Sprint 1 CI;P7-QG

Acceptance: An approved decision updates the implementation governance and affected acceptance criteria.

P10-OI-004  Dependency lifecycle policy

Approve lockfile, update cadence, vulnerability response, abandonment and replacement rules.

Priority: High | Complexity: Medium | Verification Method: Dependency governance approval | Target Sprint: Pending Decision | Traceability: LAW 11;P5-OI-002

Acceptance: An approved decision updates the implementation governance and affected acceptance criteria.

P10-OI-005  Release signing and reproducibility

Define Android signing custody, reproducible-build evidence and release artifact retention.

Priority: Critical | Complexity: Large | Verification Method: Release/security decision | Target Sprint: Pending Decision | Traceability: Sprint 12;P10-REL-001

Acceptance: An approved decision updates the implementation governance and affected acceptance criteria.

# 6. Master Quality Gate

| Gate | Status |
| --- | --- |
| Authority conflict resolved | Pass |
| Part 11 schedule preserved | Pass |
| Database-first preserved | Pass |
| Metadata/traceability | Pass |
| Future scope separated | Pass |
| Open issues controlled | Pass |
| Implementation code | None |
| Approval | Pending |