AUTHORITATIVE QUALITY SPECIFICATION

# Part 3 - Non-Functional Requirements (Master)

Measurable consolidation of all approved Version 1 quality requirements; all original IDs preserved

| Field | Value |
| --- | --- |
| Project | Anas Life OS |
| Version | 1.0 |
| Status | Approved Master |
| Effective date | 29 July 2026 |
| Authority | Approved Part 1/1A/1B and Parts 2, 4-11 Masters |
| Scope | 60 approved NFRs; planning only; no implementation code |

# 1. Purpose, interpretation, and measurement

This Master preserves every original Part 3 ID and requirement meaning. Acceptance wording and metadata make the requirements testable without adding functional scope. Performance results use release/profile builds, representative production data, repeatable conditions, and the approved device matrix. Device- or Android-owned failures are triaged by evidence; application-caused failures remain unacceptable.

# 2. Performance

## NFR-PERF-001

Application cold start time shall be less than 2 seconds.

Acceptance: Median cold start is below 2.0 seconds across at least 10 clean launches on the API 34 reference device; p95 is reported.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 11 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-002

All screens shall open within 500 milliseconds.

Acceptance: For local data, first meaningful frame appears within 500 ms at p95; longer work shows a nonblocking loading state within 100 ms.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Medium |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 11 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-003

Scrolling shall remain smooth at 60 FPS.

Acceptance: Representative large lists meet the approved Flutter frame budget on 60 Hz reference hardware without sustained jank.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 11 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-004

Search results shall appear within 300 milliseconds.

Acceptance: The first indexed result page appears within 300 ms at p95 on the approved 100,000-record Urdu/English/mixed corpus.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 7 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-005

Opening a task shall take less than 200 milliseconds.

Acceptance: A task selected from a loaded list reaches its first meaningful details frame within 200 ms at p95; attachments may remain lazy.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Medium |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 3; verified Sprint 11 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-006

Database queries shall use indexes.

Acceptance: Every performance-sensitive query uses an appropriate index or has a documented, approved query-plan exception.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 2 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-007

Large attachment lists shall use pagination.

Acceptance: Repositories return deterministic bounded pages and never load all attachment metadata or content into memory.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Medium |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 5 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-008

Large images shall load lazily.

Acceptance: Lists decode size-appropriate thumbnails; full-resolution images decode only when explicitly opened and without blocking UI.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Medium |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 5 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-009

No UI freezing.

Acceptance: No application-owned synchronous operation blocks the main thread for 100 ms or more in approved critical workflows.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 11 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

## NFR-PERF-010

No ANR (Application Not Responding).

Acceptance: No application-caused ANR occurs in regression and endurance tests; external/device cases are evidenced and triaged.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Release/profile benchmark and trace on approved device/data matrix |
| Target Sprint | Sprint 11 |
| Traceability | Part 1 performance; Part 7; Part 11 Sprint 11 |

# 3. Battery

## NFR-BAT-001

Background services must consume minimum battery.

Acceptance: Idle and reminder scenarios meet the Sprint 11 physical-device battery budget recorded during Sprint 1 baseline planning.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Physical-device battery trace and scheduler/wake-lock audit |
| Target Sprint | Sprint 4; verified Sprint 11 |
| Traceability | Part 1 performance; Part 6/7; Part 11 |

## NFR-BAT-002

No unnecessary wake locks.

Acceptance: Every wake lock has documented purpose, timeout, release path, and test; endurance traces show no leaked application wake lock.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Physical-device battery trace and scheduler/wake-lock audit |
| Target Sprint | Sprint 4; verified Sprint 11 |
| Traceability | Part 1 performance; Part 6/7; Part 11 |

## NFR-BAT-003

Reminder engine shall wake only when required.

Acceptance: No polling occurs; wakes map to an approved reminder or documented recovery job.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Physical-device battery trace and scheduler/wake-lock audit |
| Target Sprint | Sprint 4; verified Sprint 11 |
| Traceability | Part 1 performance; Part 6/7; Part 11 |

## NFR-BAT-004

Location service must remain disabled until needed.

Acceptance: No location permission/service starts before explicit user intent, and it stops when no longer required.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Physical-device battery trace and scheduler/wake-lock audit |
| Target Sprint | Sprint 4; verified Sprint 11 |
| Traceability | Part 1 performance; Part 6/7; Part 11 |

## NFR-BAT-005

Background work shall use Android WorkManager whenever appropriate.

Acceptance: Deferrable guaranteed work uses WorkManager; exact reminders use the approved alarm mechanism with documented rationale.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Physical-device battery trace and scheduler/wake-lock audit |
| Target Sprint | Sprint 4; verified Sprint 11 |
| Traceability | Part 1 performance; Part 6/7; Part 11 |

# 4. Memory

## NFR-MEM-001

No memory leaks.

Acceptance: No reproducible application-owned leak remains after navigation, backgrounding, process-lifecycle, and large-data endurance scenarios.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Memory snapshots, lifecycle tests, and endurance profiling |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 1 performance; Part 7 |

## NFR-MEM-002

Dispose all controllers.

Acceptance: Every owned disposable controller is released at its lifecycle boundary and representative navigation tests prove disposal.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Memory snapshots, lifecycle tests, and endurance profiling |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 1 performance; Part 7 |

## NFR-MEM-003

Dispose animations.

Acceptance: Every explicitly owned animation controller is released and repeated entry does not increase retained instances.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Memory snapshots, lifecycle tests, and endurance profiling |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 1 performance; Part 7 |

## NFR-MEM-004

Dispose streams.

Acceptance: Subscriptions are cancelled or lifecycle-managed and owned stream controllers close with their owner.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Memory snapshots, lifecycle tests, and endurance profiling |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 1 performance; Part 7 |

## NFR-MEM-005

Release image cache when required.

Acceptance: Memory pressure evicts reloadable images without leaking protected previews or breaking active views.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Memory snapshots, lifecycle tests, and endurance profiling |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 1 performance; Part 7 |

# 5. Database

## NFR-DB-001

SQLite only.

Acceptance: Core relational persistence uses the approved SQLCipher-compatible SQLite/Drift stack and no alternate core database.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Schema, migration, constraint, transaction, and query-plan tests |
| Target Sprint | Sprint 2 |
| Traceability | Part 4 Master; Part 11 Sprint 2 |

## NFR-DB-002

Support future migrations.

Acceptance: Every schema change has forward migration, rollback/failure handling, integrity validation, and migration-history evidence.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Schema, migration, constraint, transaction, and query-plan tests |
| Target Sprint | Sprint 2 |
| Traceability | Part 4 Master; Part 11 Sprint 2 |

## NFR-DB-003

Soft Delete only.

Acceptance: All Version 1 user-owned business records use approved recycle/restore behavior and expose no Delete Forever action.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Schema, migration, constraint, transaction, and query-plan tests |
| Target Sprint | Sprint 2 |
| Traceability | Part 4 Master; Part 11 Sprint 2 |

## NFR-DB-004

Foreign keys required.

Acceptance: Foreign-key enforcement is enabled on every connection; approved relationships reject invalid references.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Schema, migration, constraint, transaction, and query-plan tests |
| Target Sprint | Sprint 2 |
| Traceability | Part 4 Master; Part 11 Sprint 2 |

## NFR-DB-005

Indexes on searchable fields.

Acceptance: Approved searchable/filter/sort fields have evidenced indexes or FTS coverage, verified by query plans and write-cost review.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Schema, migration, constraint, transaction, and query-plan tests |
| Target Sprint | Sprint 2 |
| Traceability | Part 4 Master; Part 11 Sprint 2 |

## NFR-DB-006

Transactions for critical operations.

Acceptance: Every multi-step integrity-sensitive operation is atomic and fully rolls back on injected failure.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Schema, migration, constraint, transaction, and query-plan tests |
| Target Sprint | Sprint 2 |
| Traceability | Part 4 Master; Part 11 Sprint 2 |

# 6. Security

## NFR-SEC-001

Sensitive information must be encrypted.

Acceptance: Database at rest uses SQLCipher-compatible encryption; approved payloads use AES-256-GCM; the Keystore-wrapped master-key provider is replaceable by contract.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Epic |
| Verification Method | Threat-model review, cryptographic tests, and physical-device security workflows |
| Target Sprint | Sprint 10 |
| Traceability | Part 1 security; Part 2 SEC; Part 4/10 |

## NFR-SEC-002

Never store passwords in plain text.

Acceptance: No password, PIN, or backup secret is persisted/logged in plaintext; PIN uses an approved verifier and backup keys use Argon2id.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Epic |
| Verification Method | Threat-model review, cryptographic tests, and physical-device security workflows |
| Target Sprint | Sprint 10 |
| Traceability | Part 1 security; Part 2 SEC; Part 4/10 |

## NFR-SEC-003

Local backup encryption supported.

Acceptance: Protected backups use authenticated encryption, Argon2id key derivation, integrity validation, and safe wrong-key/tamper failure.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Epic |
| Verification Method | Threat-model review, cryptographic tests, and physical-device security workflows |
| Target Sprint | Sprint 9 |
| Traceability | Part 1 security; Part 2 SEC; Part 4/10 |

## NFR-SEC-004

PIN authentication supported.

Acceptance: Users can configure, verify, change, and disable PIN safely; failed attempts never wipe Version 1 data.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Epic |
| Verification Method | Threat-model review, cryptographic tests, and physical-device security workflows |
| Target Sprint | Sprint 10 |
| Traceability | Part 1 security; Part 2 SEC; Part 4/10 |

## NFR-SEC-005

Fingerprint authentication supported.

Acceptance: Supported enrolled Android biometrics unlock safely and fall back to PIN on cancellation, lockout, or unavailable hardware.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Epic |
| Verification Method | Threat-model review, cryptographic tests, and physical-device security workflows |
| Target Sprint | Sprint 10 |
| Traceability | Part 1 security; Part 2 SEC; Part 4/10 |

## NFR-SEC-006

Auto lock after user-defined inactivity.

Acceptance: The app locks after configured inactivity and approved lifecycle transitions, obscuring protected content before authentication.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Epic |
| Verification Method | Threat-model review, cryptographic tests, and physical-device security workflows |
| Target Sprint | Sprint 10 |
| Traceability | Part 1 security; Part 2 SEC; Part 4/10 |

# 7. Offline

## NFR-OFF-001

Application must function without internet.

Acceptance: Every Version 1 core acceptance workflow passes with network radios disabled.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Airplane-mode end-to-end integration and dependency/permission audit |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 privacy; Part 2; Part 9 |

## NFR-OFF-002

No mandatory online dependency.

Acceptance: Startup, data, security, reminders, search, backup, restore, and settings have no mandatory online service/runtime dependency.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Airplane-mode end-to-end integration and dependency/permission audit |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 privacy; Part 2; Part 9 |

## NFR-OFF-003

All reminders must work offline.

Acceptance: One-time, recurring, snoozed, missed, reboot-recovered, and permission-recovery reminders pass offline.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Airplane-mode end-to-end integration and dependency/permission audit |
| Target Sprint | Sprint 4 |
| Traceability | Part 1 privacy; Part 2; Part 9 |

## NFR-OFF-004

Search must work offline.

Acceptance: All Version 1 search types use local data/indexes and pass with the device offline.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Airplane-mode end-to-end integration and dependency/permission audit |
| Target Sprint | Sprint 7 |
| Traceability | Part 1 privacy; Part 2; Part 9 |

## NFR-OFF-005

Backup and restore must work offline.

Acceptance: Manual/automatic local backup, integrity validation, import, and restore complete without Internet or account.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Airplane-mode end-to-end integration and dependency/permission audit |
| Target Sprint | Sprint 9 |
| Traceability | Part 1 privacy; Part 2; Part 9 |

# 8. UI / UX

## NFR-UI-001

Material 3 design.

Acceptance: Every Version 1 screen uses approved Material 3 tokens/components or an approved accessible custom component.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

## NFR-UI-002

Dark Mode.

Acceptance: Every screen renders correctly in dark theme with no hardcoded-color violation and approved contrast.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

## NFR-UI-003

Light Mode.

Acceptance: Every screen renders correctly in light theme with no hardcoded-color violation and approved contrast.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

## NFR-UI-004

Dynamic font scaling.

Acceptance: Core screens remain usable without clipping, overlap, hidden actions, or lost meaning across the approved text-scale matrix.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

## NFR-UI-005

Responsive layout.

Acceptance: Screens adapt across approved small/reference phone dimensions and landscape without overflow or loss of core actions.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

## NFR-UI-006

RTL support.

Acceptance: Every screen, flow, directional icon, gesture, and text layout passes the Urdu RTL matrix.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

## NFR-UI-007

LTR support.

Acceptance: Every screen and flow passes the English LTR matrix.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

## NFR-UI-008

Accessibility support.

Acceptance: Screens provide semantics, logical focus, 48dp targets, sufficient contrast, scalable text, and usable TalkBack output.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Widget/golden, accessibility, theme, RTL/LTR, and responsive tests |
| Target Sprint | Sprint 1-12; verified Sprint 11 |
| Traceability | Part 5/8; Part 7 accessibility |

# 9. Error handling

## NFR-ERR-001

Never crash.

Acceptance: No reproducible unhandled application exception remains in regression, corruption, permission-denial, low-storage, and lifecycle tests.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Fault-injection, recovery, message, redaction, and crash tests |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 error handling; Part 6/7 |

## NFR-ERR-002

Display meaningful error messages.

Acceptance: Messages state what happened, the safe next action, and recovery option without exposing sensitive technical details.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Fault-injection, recovery, message, redaction, and crash tests |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 error handling; Part 6/7 |

## NFR-ERR-003

Recover gracefully.

Acceptance: Each recoverable failure has a tested retry, rollback, fallback, restore, or safe-state path that protects committed data.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Fault-injection, recovery, message, redaction, and crash tests |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 error handling; Part 6/7 |

## NFR-ERR-004

Automatic logging.

Acceptance: Approved errors log locally with severity/context, secrets redacted, and approved bounded retention/rotation.

| Field | Value |
| --- | --- |
| Priority | Critical |
| Implementation Complexity | Large |
| Verification Method | Fault-injection, recovery, message, redaction, and crash tests |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 error handling; Part 6/7 |

# 10. Code quality

## NFR-CODE-001

Follow SOLID principles.

Acceptance: Architecture and review find no unapproved dependency or responsibility violation.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Analyzer, lint, dependency, duplication, source-pattern, and review gates |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 code quality; Part 5/10 |

## NFR-CODE-002

Follow Clean Architecture.

Acceptance: Domain remains independent; Data implements Domain contracts; Presentation depends on Domain through approved composition boundaries.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Analyzer, lint, dependency, duplication, source-pattern, and review gates |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 code quality; Part 5/10 |

## NFR-CODE-003

One responsibility per class.

Acceptance: Each class has one coherent reason to change; any exception is documented and approved.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Analyzer, lint, dependency, duplication, source-pattern, and review gates |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 code quality; Part 5/10 |

## NFR-CODE-004

No duplicated code.

Acceptance: No unjustified material production duplication remains; intentional repetition is documented when abstraction reduces clarity.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Analyzer, lint, dependency, duplication, source-pattern, and review gates |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 code quality; Part 5/10 |

## NFR-CODE-005

No TODO comments.

Acceptance: Completed production source and authoritative documentation contain no unresolved TODO or FIXME markers.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Small |
| Verification Method | Analyzer, lint, dependency, duplication, source-pattern, and review gates |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 code quality; Part 5/10 |

## NFR-CODE-006

No dead code.

Acceptance: Analyzer, coverage review, and code review identify no unreachable or unused production code/resources.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Analyzer, lint, dependency, duplication, source-pattern, and review gates |
| Target Sprint | Sprint 1-12 |
| Traceability | Part 1 code quality; Part 5/10 |

# 11. Future readiness

## NFR-FUTURE-001

Plugin-ready architecture.

Acceptance: Version 1 provides approved isolated/inert extension contracts only; core acceptance requires no plugin behavior.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Large |
| Verification Method | Version 1 scope, dependency, route, permission, and inert-boundary audit |
| Target Sprint | Sprint 1 (boundary only) |
| Traceability | Part 2 Future Release; Part 9 |

## NFR-FUTURE-002

AI-ready architecture.

Acceptance: Version 1 provides an isolated replaceable AI boundary only; core domain logic has no provider dependency.

| Field | Value |
| --- | --- |
| Priority | High |
| Implementation Complexity | Medium |
| Verification Method | Version 1 scope, dependency, route, permission, and inert-boundary audit |
| Target Sprint | Sprint 1 (boundary only) |
| Traceability | Part 2 Future Release; Part 9 |

## NFR-FUTURE-003

Cloud Sync optional.

Acceptance: Cloud Sync is Future Release only and cannot affect Version 1 offline behavior.

| Field | Value |
| --- | --- |
| Priority | Low |
| Implementation Complexity | Epic |
| Verification Method | Version 1 scope, dependency, route, permission, and inert-boundary audit |
| Target Sprint | Future Release |
| Traceability | Part 2 Future Release; Part 9 |

## NFR-FUTURE-004

Future Desktop companion support.

Acceptance: Desktop companion is Future Release; Version 1 adds no desktop functional scope.

| Field | Value |
| --- | --- |
| Priority | Low |
| Implementation Complexity | Epic |
| Verification Method | Version 1 scope, dependency, route, permission, and inert-boundary audit |
| Target Sprint | Future Release |
| Traceability | Part 2 Future Release; Part 9 |

## NFR-FUTURE-005

Future Wear OS support.

Acceptance: Wear OS is Future Release and adds no Version 1 permission, service, dependency, or acceptance scope.

| Field | Value |
| --- | --- |
| Priority | Low |
| Implementation Complexity | Epic |
| Verification Method | Version 1 scope, dependency, route, permission, and inert-boundary audit |
| Target Sprint | Future Release |
| Traceability | Part 2 Future Release; Part 9 |

# 12. Approved security and theme clarifications

| Field | Value |
| --- | --- |
| Encrypted SQLite | SQLCipher-compatible |
| Payload encryption | AES-256-GCM |
| Master key | Android Keystore-wrapped |
| Backup keys | Argon2id |
| Failed PIN | No wipe in Version 1 |
| Crypto evolution | Modular provider/algorithm replacement without architecture redesign |
| Theme | #3F51B5 default seed only; Dynamic Color and full customization remain |

# 13. Future Release separation

NFR-FUTURE-003 through NFR-FUTURE-005 receive no Version 1 sprint. NFR-FUTURE-001 and NFR-FUTURE-002 require only Sprint 1 isolation boundaries; plugin and AI behavior remains Future Release.

# 14. Open issues

No unresolved Part 3 decision blocks Sprint 1. Sprint 1 shall record reproducible benchmark procedures and quantitative battery/memory budgets for later validation without changing approved NFR intent.

# 15. Quality gate

| Field | Value |
| --- | --- |
| Original IDs | PASS - 60 of 60 preserved |
| Approved meaning | PASS |
| Required metadata | PASS |
| Future separation | PASS |
| Implementation code | NONE |