ANAS LIFE OS

Part 6

Development Governance & Execution (Master)

Version 1.0 | Consolidated from Parts 6A, 6B and 6C

Authority: This is the sole Part 6 master. It governs implementation conduct, engineering quality gates and roadmap coverage while Part 11 remains authoritative for Version 1 sprint order.

| Control | Value |
| --- | --- |
| Document status | Proposed authoritative master - awaiting approval |
| Scope | Development execution protocol, AI constitution and roadmap coverage |
| Architecture | Preserved from approved Parts 1-5 |
| Sprint authority | Part 11 - Development Roadmap & Sprint Planning Master |
| Implementation code | None generated |
| Change control | Approval required before Part 7 or implementation |

# 1. Purpose, Scope and Authority

Part 6 defines how approved work is executed, reviewed, evidenced and accepted. It does not create product features, alter the approved architecture or replace functional, non-functional, database or UI requirements.

Precedence: approved Parts 1-5 govern requirements and architecture; Part 11 governs sprint sequence and scope; this Master governs execution conduct and quality control. Open Issues are not implementation authority.

## 1.1 Consolidation Decisions

| Decision | Subject | Consolidated rule |
| --- | --- | --- |
| CD-6-001 | Single master | Parts 6A, 6B and 6C are consolidated here; no separate revision is authoritative. |
| CD-6-002 | Roadmap precedence | Part 11 controls sprint order. PHASE identifiers remain coverage groupings. |
| CD-6-003 | Knowledge hierarchy | Knowledge Vault remains the parent; Notes, Journal, Wiki and Documents remain submodules. |
| CD-6-004 | Future scope | AI features and feature plugins remain Future Release; only approved inert extension points may exist in Version 1. |
| CD-6-005 | Quality evidence | A gate passes only with recorded verification evidence. |
| CD-6-006 | Prior masters | No approved Part 1-5 or Part 11 document is modified. |

## 1.2 Conflicts and Resolutions

| Conflict | Evidence | Resolution |
| --- | --- | --- |
| 6C roadmap vs Part 11 | 6C omitted database foundation and release candidate and reordered dashboard, backup and security. | Preserve PHASE 1-12; use Part 11 sprint order. |
| PHASE 5 Documents | Standalone phase conflicts with Knowledge Vault parent decision. | Retain as Knowledge Vault coverage in Sprint 5. |
| PHASE 11 AI | AI appeared in Version 1 although AI Assistant is Future Release. | Mark Future Release and verify Version 1 absence/inertness. |
| Phase 1 secure storage | Full security belongs to Sprint 10. | Sprint 1 establishes preparation only; behavior is accepted Sprint 10. |
| Unlimited attachments | Original acceptance was absolute. | Unlimited until storage exhaustion, with graceful low-storage handling. |

## 1.3 Requirement Metadata Rules

Every controlled requirement includes Priority, Implementation Complexity, Verification Method, Target Sprint and Traceability. Cross-cutting controls use Sprints 1-12; future capability uses Future Release; unresolved decisions use Pending Decision.

# 2. Part 6A - Development Execution Protocol

Role: Lead Software Architect, Senior Flutter Engineer, Senior Android Engineer, Senior QA Engineer, Senior Security Engineer, Senior UX Engineer and Technical Reviewer. Objective: production-ready software, with quality before speed and explicit approval before the next feature.

STEP 1  Read requirements

Read approved requirements and linked acceptance criteria before work begins.

Priority: Critical  |  Complexity: Small  |  Verification Method: Requirements review record  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1 stop rule;Part 2 Master

Acceptance: The report identifies every in-scope requirement ID and no unapproved requirement.

STEP 2  Review architecture

Confirm feature boundaries, layers, dependencies and approved patterns.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Architecture checklist  |  Target Sprint: Sprints 1-12  |  Traceability: Part 5 Master;LAW 1

Acceptance: Affected layers and constraints are recorded before implementation.

STEP 3  Review database

Assess schema, migrations, transactions, lifecycle and repository impact.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Part 4 impact review  |  Target Sprint: Sprints 1-12  |  Traceability: Part 4 Master;LAW 12

Acceptance: Database impact is none or linked to approved schema and migration rules.

STEP 4  Review dependencies

Assess whether existing capabilities suffice and evaluate proposed dependencies.

Priority: High  |  Complexity: Medium  |  Verification Method: Dependency decision record  |  Target Sprint: Sprints 1-12  |  Traceability: Part 5;LAW 11

Acceptance: Every new dependency documents need, alternatives, disadvantages and maintenance risk.

STEP 5  Identify edge cases

Define boundary, failure, recovery, localization, accessibility and data-volume cases.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Edge-case test inventory  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1 testing;Part 3 NFR

Acceptance: The plan covers normal, boundary, invalid-state and recovery scenarios.

STEP 6  Generate implementation

Implement only approved scope using approved architecture.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Change-set review  |  Target Sprint: Sprints 1-12  |  Traceability: Parts 1-5;Part 11

Acceptance: All changed files map to approved requirements and contain no unauthorized capability.

STEP 7  Run static analysis

Run approved Flutter, Dart and Android static-analysis checks.

Priority: Critical  |  Complexity: Small  |  Verification Method: Analyzer and lint reports  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-CODE;Part 5

Acceptance: All configured analyzers execute successfully.

STEP 8  Fix warnings

Resolve all analyzer warnings and errors before testing proceeds.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Clean analyzer report  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1 gate;NFR-CODE

Acceptance: Analyzer output contains zero errors and zero warnings.

STEP 9  Run unit tests

Execute unit tests for affected domain, data and service logic.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Unit-test report  |  Target Sprint: Sprints 1-12  |  Traceability: QAT;Part 5 testing

Acceptance: All required unit tests pass with no skipped critical test.

STEP 10  Fix unit failures

Resolve every unit-test failure and rerun the affected suite.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Passing rerun evidence  |  Target Sprint: Sprints 1-12  |  Traceability: STEP 9;LAW 8

Acceptance: The affected unit-test suite reports zero failures.

STEP 11  Run widget tests

Execute widget tests for affected presentation behavior.

Priority: High  |  Complexity: Medium  |  Verification Method: Widget-test report  |  Target Sprint: Sprints 1-12  |  Traceability: Part 5 UI;QAT

Acceptance: Tests pass across approved theme, direction and font profiles.

STEP 12  Fix widget failures

Resolve every widget-test failure and rerun the affected suite.

Priority: High  |  Complexity: Medium  |  Verification Method: Passing rerun evidence  |  Target Sprint: Sprints 1-12  |  Traceability: STEP 11;LAW 8

Acceptance: The affected widget-test suite reports zero failures.

STEP 13  Run integration tests

Execute integration tests for affected workflows and persistence boundaries.

Priority: Critical  |  Complexity: Large  |  Verification Method: Integration-test report  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1 testing;Part 4

Acceptance: Required workflows pass on the approved Android profile.

STEP 14  Fix integration failures

Resolve every integration-test failure and rerun affected workflows.

Priority: Critical  |  Complexity: Large  |  Verification Method: Passing rerun evidence  |  Target Sprint: Sprints 1-12  |  Traceability: STEP 13;LAW 8

Acceptance: The affected integration suite reports zero failures.

STEP 15  Review performance

Measure affected performance budgets and investigate regressions.

Priority: High  |  Complexity: Large  |  Verification Method: Benchmark and profiling report  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-PERF;OI-020

Acceptance: Approved budgets pass; unresolved material thresholds block acceptance.

STEP 16  Review accessibility

Verify screen-reader, directionality, scaling, contrast and touch behavior.

Priority: Critical  |  Complexity: Large  |  Verification Method: Accessibility report  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-UI;Part 5;LAW 13

Acceptance: Applicable checks pass on approved English and Urdu profiles.

STEP 17  Review security

Review data, authentication, permissions, input and logs against threats.

Priority: Critical  |  Complexity: Large  |  Verification Method: Security checklist and tests  |  Target Sprint: Sprints 1-12  |  Traceability: SEC;NFR-SEC;LAW 4

Acceptance: No unresolved Critical or High security defect remains.

STEP 18  Review offline behaviour

Verify every core workflow without network availability.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Airplane-mode integration tests  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-OFF;LAW 5

Acceptance: All in-scope core workflows complete with network disabled.

STEP 19  Review memory usage

Profile allocations, disposal and sustained-use behavior.

Priority: High  |  Complexity: Large  |  Verification Method: Memory profile and leak checks  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-MEM;LAW 6

Acceptance: No reproducible leak or unbounded growth remains.

STEP 20  Review battery usage

Assess wakeups, background work, alarms and sustained energy use.

Priority: High  |  Complexity: Large  |  Verification Method: Battery report  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-BAT;Part 11 Sprint 11

Acceptance: No unnecessary wake lock, loop or repeated wakeup is detected.

STEP 21  Review responsiveness

Verify layouts, interaction latency and supported Android form factors.

Priority: High  |  Complexity: Large  |  Verification Method: Device-matrix UI tests  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-UI-005;Part 5

Acceptance: No overflow, clipping or blocked primary action occurs.

STEP 22  Review database transactions

Verify atomicity, rollback, constraints and concurrency for affected writes.

Priority: Critical  |  Complexity: Large  |  Verification Method: Failure-injection integration tests  |  Target Sprint: Sprints 2-12  |  Traceability: NFR-DB-006;Part 4

Acceptance: Critical operations are atomic and failure leaves consistent data.

STEP 23  Review error handling

Verify typed failures, safe recovery and meaningful local messages.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Failure-path tests  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-ERR;Part 5

Acceptance: Expected failures do not crash, lose data or expose sensitive details.

STEP 24  Review logging

Verify structured, local, privacy-safe and actionable logging.

Priority: High  |  Complexity: Medium  |  Verification Method: Log inspection and redaction tests  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-ERR-004;Part 4

Acceptance: Required events are local and contain no sensitive-data leakage.

STEP 25  Review documentation

Update all affected controlled documentation before completion.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Documentation diff  |  Target Sprint: Sprints 1-12  |  Traceability: LAW 9;Part 11

Acceptance: Architecture, database, change log and migration notes are current or not applicable.

STEP 26  Generate implementation report

Produce the controlled completion report defined by this Part.

Priority: Critical  |  Complexity: Small  |  Verification Method: Report audit  |  Target Sprint: Sprints 1-12  |  Traceability: P6A-OUT-001;Part 11

Acceptance: The report contains every mandatory field and links evidence.

STEP 27  Wait for approval

Stop after reporting and do not start another feature until explicit approval.

Priority: Critical  |  Complexity: Small  |  Verification Method: Approval and history audit  |  Target Sprint: Sprints 1-12  |  Traceability: Part 11 final rule;LAW 20

Acceptance: No subsequent feature change predates recorded approval.

## 2.1 Completion Controls

P6A-SR-001  Self-review checklist

Verify requirements, acceptance, clean analysis, no duplication, dead code, TODO, FIXME, secrets, unused variables or unreachable code.

Priority: Critical  |  Complexity: Large  |  Verification Method: Static checks and review checklist  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1;NFR-CODE

Acceptance: Every item is Pass or Not Applicable with evidence; any Fail blocks completion.

P6A-QG-001  Feature quality gate

Completion requires build, analysis, tests, performance, memory, accessibility, offline, security and documentation gates.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Aggregated gate report  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1 gate;Part 11

Acceptance: Every gate has evidence and none is Failed or unevidenced.

P6A-ERR-001  Error policy

Never hide errors; document root cause, impact, fix and prevention.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Failure-report audit  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-ERR;LAW 14

Acceptance: Every blocking failure report contains all four fields.

P6A-SEC-001  Security review scope

Review storage, encryption, authentication, permissions, SQL injection, input validation, backup and hidden data.

Priority: Critical  |  Complexity: Large  |  Verification Method: Threat checklist and tests  |  Target Sprint: Sprints 1-12  |  Traceability: Part 3;Part 4;SEC

Acceptance: Every applicable area has evidence and disposition.

P6A-PERF-001  Performance review scope

Review frame drops, queries, memory, CPU, battery, startup, scrolling and animations.

Priority: High  |  Complexity: Large  |  Verification Method: Profiling and benchmarks  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-PERF/BAT/MEM

Acceptance: Measurements meet approved budgets or block completion.

P6A-A11Y-001  Accessibility review scope

Verify RTL, LTR, TalkBack, font scaling, touch targets and contrast.

Priority: Critical  |  Complexity: Large  |  Verification Method: Accessibility matrix  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-UI;Part 5

Acceptance: All affected screens pass the approved matrix.

P6A-DOC-001  Documentation update

Update architecture, database, interface documentation, change log and migration notes as applicable.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Documentation diff  |  Target Sprint: Sprints 1-12  |  Traceability: LAW 9;Part 4

Acceptance: Each artifact is updated or explicitly Not Applicable.

P6A-OUT-001  Implementation report format

Include Feature Name, Files Changed, Reason, Tests Executed, Warnings, Issues, Fixes, Remaining Risks and Next Recommended Task.

Priority: Critical  |  Complexity: Small  |  Verification Method: Report schema validation  |  Target Sprint: Sprints 1-12  |  Traceability: STEP 26;Part 11

Acceptance: All nine fields are present; empty fields state None.

P6A-STOP-001  Stop condition

Never begin another feature until the current feature passes all gates and explicit approval is received.

Priority: Critical  |  Complexity: Small  |  Verification Method: Change-history and approval audit  |  Target Sprint: Sprints 1-12  |  Traceability: STEP 27;Part 11

Acceptance: No feature overlap occurs without approved change management.

# 3. Part 6B - AI Constitution

Role: permanent Lead Architect responsible for protecting architecture, code quality, security, performance, maintainability, scalability, user experience, offline-first design and future AI integration. Long-term quality governs decisions.

LAW 1  Architecture First

Never violate Clean Architecture, bypass repositories, put business logic in Widgets or create circular dependencies.

Priority: Critical  |  Complexity: Large  |  Verification Method: Architecture and dependency tests  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1;Part 5

Acceptance: Approved layer flow holds and no forbidden dependency exists.

LAW 2  Requirements First

Implement only approved requirements; stop when material ambiguity remains.

Priority: Critical  |  Complexity: Small  |  Verification Method: Traceability audit  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1 stop rule;Part 2

Acceptance: Every behavior traces to approval; ambiguity is resolved before work.

LAW 3  No Shortcuts

Do not trade maintainability for speed or silently introduce technical debt.

Priority: High  |  Complexity: Medium  |  Verification Method: Code review and debt audit  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1;NFR-CODE

Acceptance: No unapproved workaround, temporary hack or deferred mandatory correction remains.

LAW 4  Security First

Protect data, prohibit hardcoded secrets, encrypt sensitive local data, validate input and minimize permissions.

Priority: Critical  |  Complexity: Large  |  Verification Method: Threat analysis, secret scan and tests  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-SEC;Parts 4-5

Acceptance: No secret exposure, excessive permission or unresolved Critical/High vulnerability remains.

LAW 5  Offline First

Every core feature works without internet; cloud sync remains optional.

Priority: Critical  |  Complexity: Large  |  Verification Method: Airplane-mode tests and dependency audit  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-OFF;Part 2

Acceptance: Core workflows pass offline and no mandatory network dependency exists.

LAW 6  Performance First

Maintain smooth scrolling, avoid unnecessary rebuilds and leaks, and optimize queries and startup.

Priority: High  |  Complexity: Large  |  Verification Method: Profiling, benchmarks and query plans  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-PERF/MEM

Acceptance: Approved budgets pass without leaks or UI stalls.

LAW 7  Consistency

Use the approved design language and reuse components and services.

Priority: High  |  Complexity: Medium  |  Verification Method: Design-system and duplication review  |  Target Sprint: Sprints 1-12  |  Traceability: Part 5;NFR-CODE-004

Acceptance: Affected screens use approved tokens and introduce no unjustified duplicate.

LAW 8  Test Before Complete

A feature is never complete until every required test passes.

Priority: Critical  |  Complexity: Large  |  Verification Method: Aggregated test report  |  Target Sprint: Sprints 1-12  |  Traceability: P6A-QG-001;Part 11

Acceptance: All mandatory suites pass and no critical test is skipped.

LAW 9  Documentation

Every architectural change updates controlled documentation.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Documentation diff and ADR audit  |  Target Sprint: Sprints 1-12  |  Traceability: P6A-DOC-001;Part 11

Acceptance: Architecture records and impacted master references are current.

LAW 10  Safe Changes

Identify affected modules, explain risks and protect backward compatibility before modification.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Impact analysis and regression plan  |  Target Sprint: Sprints 1-12  |  Traceability: Part 11 change management

Acceptance: Impact, risk, migration and regression evidence exists before approval.

LAW 11  Dependency Control

Add no unnecessary package; document need, advantages, disadvantages and maintenance risk.

Priority: High  |  Complexity: Medium  |  Verification Method: Dependency and maintenance review  |  Target Sprint: Sprints 1-12  |  Traceability: Part 5;P5-OI-002

Acceptance: Every added package has approval and passes compatibility, maintenance and security checks.

LAW 12  Database Safety

Perform no destructive database operation without backup support; preserve data through migration.

Priority: Critical  |  Complexity: Large  |  Verification Method: Migration, rollback and recovery tests  |  Target Sprint: Sprints 2-12  |  Traceability: Part 4;NFR-DB

Acceptance: Migration failure restores consistency and validated recovery evidence exists.

LAW 13  Accessibility

Every screen supports RTL, LTR, screen readers, large fonts and accessible touch targets.

Priority: Critical  |  Complexity: Large  |  Verification Method: Accessibility matrix  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-UI;Part 5

Acceptance: Affected screens pass direction, TalkBack, scaling and touch checks.

LAW 14  Error Handling

Never ignore exceptions; explain root cause, impact, fix and prevention.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Failure-path tests and report audit  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-ERR;P6A-ERR-001

Acceptance: No swallowed error remains and all four fields are documented.

LAW 15  Self Review

Review architecture, security, performance, database, UI consistency, accessibility and documentation before completion.

Priority: Critical  |  Complexity: Large  |  Verification Method: Signed completion checklist  |  Target Sprint: Sprints 1-12  |  Traceability: P6A-SR-001;P6A-QG-001

Acceptance: Every domain is Pass or Not Applicable with evidence.

LAW 16  User Experience

Minimize taps, keep navigation intuitive, provide Undo for destructive actions and avoid surprises.

Priority: High  |  Complexity: Large  |  Verification Method: Usability walkthrough and tests  |  Target Sprint: Sprints 1-12  |  Traceability: Part 5;TASK-003-005

Acceptance: Common actions meet approved navigation criteria and reversible actions provide Undo.

LAW 17  AI Readiness

Keep AI isolated, replaceable and uncoupled from core business logic.

Priority: High  |  Complexity: Large  |  Verification Method: Boundary and feature-absence tests  |  Target Sprint: Sprints 1-12  |  Traceability: PLUGIN-005;Part 5

Acceptance: Version 1 core modules have no AI runtime dependency; extension points remain inert.

LAW 18  Plugin System

Every plugin is modular, replaceable, versioned and isolated.

Priority: High  |  Complexity: Epic  |  Verification Method: Contract, lifecycle and isolation tests  |  Target Sprint: Sprints 1-12  |  Traceability: PLUGIN-001-008;Parts 4-5

Acceptance: Plugin Manager enforces contracts; feature plugins remain absent or disabled.

LAW 19  Code Quality

Follow SOLID, DRY, KISS and Feature First; use immutable models and composition.

Priority: High  |  Complexity: Large  |  Verification Method: Analyzer, review and architecture tests  |  Target Sprint: Sprints 1-12  |  Traceability: NFR-CODE;Part 5

Acceptance: No approved quality rule is violated without explicit architecture approval.

LAW 20  Stop Rule

If quality does not satisfy these laws, stop, explain, recommend and await approval.

Priority: Critical  |  Complexity: Small  |  Verification Method: Approval and work-history audit  |  Target Sprint: Sprints 1-12  |  Traceability: Part 1 stop rule;STEP 27

Acceptance: No implementation continues while a mandatory law remains failed.

# 4. Part 6C - Master Development Roadmap Coverage

Roadmap control: the original PHASE 1-12 identifiers and deliverables are preserved. Part 11 is the sole authority for Version 1 sprint sequence; these phases are traceability and coverage groupings.

PHASE 1  Project Foundation

Flutter project, Git repository, folder structure, theme, localization, dependency injection, logging, error handling, database initialization, event bus and secure-storage preparation. Output: working empty application.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Build, analyzer, architecture and initialization tests  |  Target Sprint: Sprints 1-2  |  Traceability: Part 11 Sprints 1-2;Parts 4-5

Acceptance: Sprint 1 produces a feature-free shell; Sprint 2 completes database foundation. Secure storage is preparatory until Sprint 10.

PHASE 2  Core Task Engine

Tasks, categories, projects, subtasks, checklists, tags, priority, status and task history.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Repository, state, CRUD and integration tests  |  Target Sprint: Sprint 3  |  Traceability: TASK-001-010;PROJ-001-004;Part 11

Acceptance: Approved task CRUD and engine behavior pass validation, persistence, soft-delete and recovery tests.

PHASE 3  Reminder Engine

Reminder scheduler, notification engine, repeat rules, voice reminder, snooze, missed reminders and calendar integration.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Android scheduling, offline, reboot and battery tests  |  Target Sprint: Sprint 4  |  Traceability: REM-001-010;CAL;Part 11

Acceptance: Approved reminders operate offline across lifecycle cases; unresolved platform and voice decisions remain blocked.

PHASE 4  Knowledge System

Knowledge Vault with Rich Notes, Markdown, Wiki Links, Backlinks and Version History.

Priority: High  |  Complexity: Epic  |  Verification Method: Repository, editor, FTS and version tests  |  Target Sprint: Sprint 5  |  Traceability: KV-001-008;Part 11

Acceptance: Knowledge Vault and Notes, Journal and Wiki submodules pass persistence, search, version and recovery tests.

PHASE 5  Document Manager

Documents, attachments, images, video, preview and versioning within the Knowledge Vault parent.

Priority: High  |  Complexity: Epic  |  Verification Method: Storage, checksum, preview, pagination and low-storage tests  |  Target Sprint: Sprint 5  |  Traceability: DOC-001-010;Part 2 clarification

Acceptance: Workflows operate offline; attachments are unlimited until storage exhaustion and fail gracefully at low storage.

PHASE 6  Search Engine

Universal Search, filters, approved voice search, search indexes, Urdu search and English search.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Correctness, security, language and performance tests  |  Target Sprint: Sprint 7  |  Traceability: SEARCH-001-009;Part 11

Acceptance: Authorized results meet approved correctness and performance budgets; unresolved voice behavior remains blocked.

PHASE 7  Statistics and Dashboard

Dashboard coverage is delivered Sprint 6; reports, charts and Productivity Score are delivered Sprint 8.

Priority: High  |  Complexity: Epic  |  Verification Method: Customization, formula, aggregation and regression tests  |  Target Sprint: Sprints 6 and 8  |  Traceability: DASH-001-003;STAT-001-008

Acceptance: Dashboard customization passes Sprint 6; approved formulas and reports pass Sprint 8.

PHASE 8  Security

PIN, biometric authentication, encryption, Hidden Notes and Hidden Tasks.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Threat, lock, biometric, encryption and hidden-search tests  |  Target Sprint: Sprint 10  |  Traceability: SEC-001-006;Part 11

Acceptance: Controls pass threat, lifecycle, fallback, privacy and accessibility tests.

PHASE 9  Backup

Manual backup, automatic backup, restore, import and export.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Encryption, integrity, rollback and recovery tests  |  Target Sprint: Sprint 9  |  Traceability: BACK-001-006;Part 11

Acceptance: Backup/restore operate offline; recovery succeeds only with valid encrypted backup and required keys.

PHASE 10  Settings

Theme, language, notifications, plugin settings and diagnostics persist according to owning feature sprints.

Priority: High  |  Complexity: Large  |  Verification Method: Persistence, reset, migration, RTL and permission tests  |  Target Sprint: Sprints 1, 4, 9, 10 and 12  |  Traceability: SET-001-008;SCREEN-110

Acceptance: Each setting passes its Part 2 sprint; consolidated regression and documentation pass Sprint 12.

PHASE 11  AI Foundation

AI Module, Voice Commands, AI Memory, Natural Language Tasks and AI Suggestions.

Priority: Low  |  Complexity: Epic  |  Verification Method: Future architecture, privacy and isolation tests  |  Target Sprint: Future Release  |  Traceability: PLUGIN-005;SCREEN-120

Acceptance: No AI feature, route, model dependency or data flow ships in Version 1.

PHASE 12  Optimization and Release Candidate

Performance, accessibility, battery, memory and animations in Sprint 11; final regression and Version 1 candidate in Sprint 12.

Priority: Critical  |  Complexity: Epic  |  Verification Method: Regression, benchmark, accessibility and security audit  |  Target Sprint: Sprints 11-12  |  Traceability: Part 11 Sprints 11-12

Acceptance: All release-candidate gates pass with no Critical bug and approved evidence.

## 4.1 Version 1 Sprint Crosswalk

| Target | Authoritative scope | Part 6 coverage |
| --- | --- | --- |
| Sprint 1 | Foundation shell and governance | PHASE 1; STEP 1-27; LAW 1-20 |
| Sprint 2 | Database foundation | PHASE 1; LAW 12 |
| Sprint 3 | Task engine | PHASE 2 |
| Sprint 4 | Reminder engine | PHASE 3 |
| Sprint 5 | Knowledge Vault including Documents | PHASE 4-5 |
| Sprint 6 | Dashboard and calendar | PHASE 7 dashboard |
| Sprint 7 | Search | PHASE 6 |
| Sprint 8 | Statistics | PHASE 7 statistics |
| Sprint 9 | Backup and restore | PHASE 9 |
| Sprint 10 | Security | PHASE 8 |
| Sprint 11 | Optimization | PHASE 12 optimization |
| Sprint 12 | Release Candidate | PHASE 12 release validation |
| Future Release | AI and feature plugins | PHASE 11; LAW 17-18 |

# 5. Future Release Boundary

Future capabilities are excluded from Version 1 implementation. Approved architectural boundaries may be prepared without active behavior, mandatory network dependency or user-data processing.

| Reference | Boundary | Target |
| --- | --- | --- |
| PHASE 11 | AI Module, AI Memory, Natural Language Tasks, AI Suggestions and AI voice commands | Future Release |
| LAW 17 | AI isolation is a Version 1 constraint; AI behavior is future. | Sprints 1-12 boundary / Future Release behavior |
| LAW 18 | Plugin contracts and Manager shell may exist; feature plugins are future. | Sprints 1-12 boundary / Future Release features |
| Voice Assistant | Assistant UI, floating voice command and conversational AI. | Future Release |
| Cloud/Desktop/Wear OS | Optional cloud sync, desktop companion and Wear OS. | Future Release |

# 6. Controlled Open Issues

Open Issues are not implementation authority. Resolution requires a decision record, impact analysis, updated acceptance criteria, traceability and explicit approval.

P6-OI-001  Approval evidence

Define who may approve a feature and the durable record format and location.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Decision record review  |  Target Sprint: Pending Decision  |  Traceability: STEP 27;Part 11

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-002  Performance and resource thresholds

Approve device profiles and quantitative performance, memory and battery thresholds.

Priority: Critical  |  Complexity: Large  |  Verification Method: Benchmark plan review  |  Target Sprint: Pending Decision  |  Traceability: NFR-PERF/BAT/MEM;OI-020/026

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-003  Per-feature test applicability

Define when widget, integration, golden, performance and battery tests may be Not Applicable.

Priority: Critical  |  Complexity: Large  |  Verification Method: Test policy approval  |  Target Sprint: Pending Decision  |  Traceability: QAT;STEP 9-20;OI-021

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-004  Documentation locations

Approve locations and formats for architecture records, interface docs, change log and migration notes.

Priority: High  |  Complexity: Medium  |  Verification Method: Documentation governance review  |  Target Sprint: Pending Decision  |  Traceability: LAW 9;P6A-DOC-001

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-005  Secure-storage foundation boundary

Confirm secure-storage interfaces allowed Sprint 1 without Sprint 10 behavior.

Priority: Critical  |  Complexity: Medium  |  Verification Method: Architecture and threat decision  |  Target Sprint: Pending Decision  |  Traceability: PHASE 1;PHASE 8;Part 11

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-006  Settings completion ownership

Confirm Settings screen assembly and final acceptance ownership across distributed sprints.

Priority: High  |  Complexity: Medium  |  Verification Method: Roadmap and UI review  |  Target Sprint: Pending Decision  |  Traceability: PHASE 10;SET-001-008

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-007  Offline voice scope

Approve offline voice engine, languages, permissions and fallback for reminders and search.

Priority: High  |  Complexity: Large  |  Verification Method: Platform decision and prototype evidence  |  Target Sprint: Pending Decision  |  Traceability: REM-002;SEARCH-003;OI-011

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-008  Technical-debt exception process

Define whether emergency exceptions are prohibited or require time-bounded approval.

Priority: High  |  Complexity: Medium  |  Verification Method: Governance decision  |  Target Sprint: Pending Decision  |  Traceability: LAW 3;Part 11

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-009  Architecture decision records

Approve threshold and template for an architectural change requiring ADR and master update.

Priority: High  |  Complexity: Medium  |  Verification Method: Documentation governance review  |  Target Sprint: Pending Decision  |  Traceability: LAW 9-10

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

P6-OI-010  Verification device matrix

Approve Android 11-14+ devices, memory classes, font scales, locales and accessibility profiles.

Priority: Critical  |  Complexity: Large  |  Verification Method: QA matrix approval  |  Target Sprint: Pending Decision  |  Traceability: NFR-UI/PERF;STEP 15-21

Acceptance: An approved decision updates affected criteria and traceability before implementation relies on it.

# 7. Traceability Summary

| Authority | Coverage | Part 6 references |
| --- | --- | --- |
| Parts 1 / 1A / 1B | Stop rule, architecture, quality gates and clarification controls | STEP 1-27; LAW 1-20 |
| Part 2 Master | Functional scope, priorities, sprints, Future Release and Open Issues | PHASE 2-11; LAW 2/5/16-18 |
| Part 3 approved review | Performance, battery, memory, security, offline, UI, error and code quality | STEP 7-24; LAW 4-8/13-15/19 |
| Part 4 Master | Database, migration, repository, backup, security and event constraints | STEP 3/22; LAW 12; PHASE 1-9 |
| Part 5 Master | Flutter architecture, UI, screens, accessibility and future boundaries | STEP 2/11/16/21; LAW 1/7/13/16-19 |
| Part 11 | Twelve sprints, completion, change management and release candidate | All Target Sprint values; PHASE crosswalk |

# 8. Master Quality Gate

| Gate | Status | Evidence |
| --- | --- | --- |
| Architecture preserved | Pass | No approved component redesigned; Part 11 precedence applied. |
| Database preserved | Pass | Part 4 unchanged and authoritative. |
| Original identifiers | Pass | STEP 1-27, LAW 1-20 and PHASE 1-12 retained. |
| Metadata complete | Pass | Every controlled requirement has all five metadata fields. |
| Future scope separated | Pass | AI and feature plugins excluded from Version 1. |
| Open issues controlled | Pass | Ten decisions marked Pending Decision. |
| Implementation code | Pass | No Flutter, Kotlin or database implementation generated. |
| Approval | Pending | Master becomes authoritative only after explicit approval. |

# 9. Change Control

After approval, Part 6 changes require impact analysis, explicit approval, updated traceability and regression implications. No separate Part 6A, 6B, 6C or revision document may supersede this Master. No work proceeds to Part 7 until approval.