ANAS LIFE OS

Part 7

Test Master & Quality Assurance Specification

Version 1.0 | Authoritative Master candidate

| Control | Value |
| --- | --- |
| Status | Awaiting approval |
| Scope | Version 1 test governance and quality assurance |
| Authority | Parts 1-6 and Part 11 |
| Future scope | Future capabilities tested only for absence/inertness |
| Code generated | None |

# 1. Consolidation Review

Part 7 operationalizes the testing obligations already approved in Parts 1, 3, 5 and 6. Applicable testing is mandatory; applicability decisions require recorded evidence and cannot silently waive a gate.

| Finding | Resolution |
| --- | --- |
| 90% coverage metric undefined | Retain target; track line and branch coverage separately until P7-OI-001 is approved. |
| Every screen includes future screens | Limit Version 1 execution to approved Version 1 screens; future routes require absence tests. |
| 100,000-record search test vs performance budgets | Use Sprint 7 correctness benchmark and Sprint 11 device-matrix validation against Part 3 budgets. |
| Keyboard navigation on Android | Treat as hardware-keyboard and focus-order accessibility where supported. |
| UAT authority undefined | Keep approval ownership as Pending Decision. |

# 2. Controlled Requirements

P7-GOV-001  Mandatory test governance

Every feature must be tested before completion and all applicable quality gates must pass.

Priority: Critical | Complexity: Epic | Verification Method: Gate-evidence audit | Target Sprint: Sprints 1-12 | Traceability: Part 1 testing;P6A-QG-001;Part 11

Acceptance: No feature is Complete while an applicable gate is failed, missing or unevidenced.

P7-PRN-001  Testing principles

Never skip or assume tests; reproduce bugs, document root cause and retest fixes.

Priority: Critical | Complexity: Large | Verification Method: Test and defect-record audit | Target Sprint: Sprints 1-12 | Traceability: P6 STEP 9-20;LAW 8/14

Acceptance: Every defect has reproducible steps, root cause and passing fix/regression evidence.

P7-LVL-001  Test levels

Apply static analysis, lint, unit, widget, integration, database, reminder, notification, performance, memory, battery, accessibility, security, regression and UAT as applicable.

Priority: Critical | Complexity: Epic | Verification Method: Test applicability matrix and reports | Target Sprint: Sprints 1-12 | Traceability: Part 1;Part 3;Part 5;Part 6

Acceptance: Each level is Pass or Not Applicable with approved rationale and evidence.

P7-UNIT-001  Business-rule unit testing

Unit-test every approved business rule including task, reminder, search, statistics, encryption, backup and repository logic.

Priority: Critical | Complexity: Large | Verification Method: Unit-test report and rule traceability | Target Sprint: Sprints 2-10 | Traceability: TASK;REM;SEARCH;STAT;SEC;BACK

Acceptance: Every implemented rule maps to at least one passing positive and negative unit test.

P7-COV-001  Coverage target

Maintain minimum 90% automated unit-test coverage for in-scope business logic.

Priority: High | Complexity: Large | Verification Method: Line and branch coverage reports | Target Sprint: Sprints 2-12 | Traceability: Part 1 testing;P7-OI-001

Acceptance: Reported coverage is at least 90% under the approved metric; exclusions are documented and approved.

P7-WGT-001  Widget testing

Test every Version 1 screen for loading, empty, populated, large-data, small-screen, dark/light, RTL, landscape and accessibility states as applicable.

Priority: Critical | Complexity: Epic | Verification Method: Widget/golden test matrix | Target Sprint: Sprints 1-12 | Traceability: Part 5 screens;NFR-UI

Acceptance: All applicable state and configuration cells pass with no overflow or accessibility regression.

P7-INT-001  Integration workflows

Verify complete cross-layer workflows from UI through database, reminder/notification and derived statistics.

Priority: Critical | Complexity: Epic | Verification Method: Android integration-test report | Target Sprint: Sprints 3-12 | Traceability: Part 5 layer flow;TASK/REM/STAT

Acceptance: Every approved critical workflow succeeds atomically on the approved Android matrix.

P7-DB-001  Database testing

Verify insert, update, soft delete, restore, search, indexes, migration, rollback, corruption detection and backup restore.

Priority: Critical | Complexity: Epic | Verification Method: Repository, migration and recovery tests | Target Sprint: Sprints 2-12 | Traceability: Part 4 Master;NFR-DB

Acceptance: Constraints hold, rollback preserves consistency, query plans use approved indexes and recovery tests pass.

P7-REM-001  Reminder and notification testing

Test one-time, recurring daily/weekly/monthly/yearly, snooze, missed reminders, reboot, time-zone/DST changes, denied permission and battery optimization.

Priority: Critical | Complexity: Epic | Verification Method: Android scheduler and notification matrix | Target Sprint: Sprint 4 and Sprint 11 | Traceability: REM-001-010;OI-007/018

Acceptance: Approved reminders fire or recover correctly offline for every supported lifecycle case.

P7-SEARCH-001  Search testing

Verify task, project, Knowledge Vault, tag, attachment, Urdu, English and mixed-language search under 100,000-record datasets.

Priority: Critical | Complexity: Epic | Verification Method: Correctness and benchmark suite | Target Sprint: Sprint 7 and Sprint 11 | Traceability: SEARCH-001-009;NFR-PERF-004

Acceptance: Authorized results are correct and meet approved latency budgets on the approved device matrix.

P7-PERF-001  Performance testing

Measure cold/warm start, memory, CPU, database, search, scrolling, large lists and dashboard, including 60 FPS validation.

Priority: Critical | Complexity: Epic | Verification Method: Macrobenchmark, profiling and frame reports | Target Sprint: Sprints 1-12; final Sprint 11-12 | Traceability: NFR-PERF/MEM;P6 STEP 15/19/21

Acceptance: All applicable approved budgets pass with no ANR, UI freeze or unresolved regression.

P7-BAT-001  Battery testing

Measure reminder/notification background behavior, search, idle state and wake-lock use.

Priority: High | Complexity: Large | Verification Method: Battery Historian/Android profiling evidence | Target Sprint: Sprint 4 and Sprint 11 | Traceability: NFR-BAT;P6 STEP 20

Acceptance: No unnecessary wake lock, polling loop or disproportionate idle/background drain is detected.

P7-SEC-001  Security testing

Verify PIN, biometric, encryption, database access, backup encryption, hidden items, tamper handling and permissions.

Priority: Critical | Complexity: Epic | Verification Method: Threat-based security test report | Target Sprint: Sprint 10 and Sprint 12 | Traceability: SEC-001-006;Part 4 security

Acceptance: No Critical/High vulnerability remains and protected data is inaccessible without approved authentication/keys.

P7-A11Y-001  Accessibility testing

Verify TalkBack, RTL, large fonts, contrast, 48dp touch targets and hardware-keyboard focus where supported.

Priority: Critical | Complexity: Large | Verification Method: Automated and manual accessibility matrix | Target Sprint: Sprints 1-12; final Sprint 11-12 | Traceability: NFR-UI;Part 5;LAW 13

Acceptance: All affected screens pass approved English/Urdu, scaling, focus and touch profiles.

P7-UAT-001  User acceptance testing

Record scenario, expected result, actual result and Pass/Fail for every accepted feature.

Priority: Critical | Complexity: Large | Verification Method: Signed UAT record | Target Sprint: Owning Sprint; final Sprint 12 | Traceability: Part 11 approval;P7-OI-002

Acceptance: Every feature has complete UAT evidence and approval by the designated authority.

P7-BUG-001  Bug report format

Every defect records ID, title, severity, priority, steps, expected, actual, root cause, fix and regression risk.

Priority: High | Complexity: Small | Verification Method: Defect schema audit | Target Sprint: Sprints 1-12 | Traceability: P6 error policy

Acceptance: No defect used for release decisions lacks a mandatory field.

P7-QG-001  Phase quality gate

Require clean Flutter analysis, passing tests, approved coverage, performance, security, accessibility and updated documentation before approval.

Priority: Critical | Complexity: Epic | Verification Method: Aggregated quality-gate report | Target Sprint: Sprints 1-12 | Traceability: Part 1 gate;P6A-QG-001;Part 11

Acceptance: Every listed gate is Pass with evidence before phase/sprint approval.

P7-SR-001  Pre-delivery self review

Review architecture, performance, security, readability, naming, errors, null safety, memory, battery and offline behavior.

Priority: Critical | Complexity: Large | Verification Method: Review checklist | Target Sprint: Sprints 1-12 | Traceability: P6 LAW 15;NFR-CODE

Acceptance: Every domain is Pass or approved Not Applicable with evidence.

P7-FIN-001  Completion evidence

Provide test report, coverage report, bug report, known limitations and recommendations before declaring Complete.

Priority: Critical | Complexity: Medium | Verification Method: Completion-package audit | Target Sprint: Sprints 1-12 | Traceability: P6A-OUT-001;Part 11

Acceptance: All five artifacts are present and consistent with gate results.

# 3. Future Release Boundary

Future AI, cloud, desktop, Wear OS, foldable-only behavior and feature plugins are excluded from Version 1 functional testing. Version 1 verifies that their routes, dependencies and data flows are absent or inert.

# 4. Controlled Open Issues

P7-OI-001  Coverage definition

Define line/branch weighting, generated-code exclusions and aggregation level.

Priority: Critical | Complexity: Medium | Verification Method: QA policy approval | Target Sprint: Pending Decision | Traceability: P7-COV-001;OI-021

Acceptance: An approved decision updates affected criteria before implementation relies on it.

P7-OI-002  UAT authority

Designate reviewer, sign-off mechanism and evidence retention.

Priority: Critical | Complexity: Medium | Verification Method: Governance decision | Target Sprint: Pending Decision | Traceability: P7-UAT-001;Part 11

Acceptance: An approved decision updates affected criteria before implementation relies on it.

P7-OI-003  Test device matrix

Approve physical/emulated devices, Android versions and low-memory profiles.

Priority: Critical | Complexity: Large | Verification Method: QA matrix approval | Target Sprint: Pending Decision | Traceability: P6-OI-010

Acceptance: An approved decision updates affected criteria before implementation relies on it.

P7-OI-004  Performance thresholds

Approve quantitative warm-start, memory, CPU, battery and frame-jank limits.

Priority: Critical | Complexity: Large | Verification Method: Benchmark policy approval | Target Sprint: Pending Decision | Traceability: P6-OI-002;OI-020

Acceptance: An approved decision updates affected criteria before implementation relies on it.

P7-OI-005  Test applicability waivers

Define who approves Not Applicable and required evidence.

Priority: Critical | Complexity: Medium | Verification Method: QA governance approval | Target Sprint: Pending Decision | Traceability: P6-OI-003

Acceptance: An approved decision updates affected criteria before implementation relies on it.

# 5. Master Quality Gate

| Gate | Status |
| --- | --- |
| Architecture and intent preserved | Pass |
| Requirements measurable | Pass |
| Metadata and traceability complete | Pass |
| Future scope separated | Pass |
| Open issues controlled | Pass |
| Implementation code | None |
| Approval | Pending |