ANAS LIFE OS

# Project Bible Final Master Validation Report

Final consolidated planning audit before Sprint 1 implementation | 29 July 2026

| Control | Result |
| --- | --- |
| Authoritative set | Part 1, Part 1A, Part 1B, and Parts 2-11 Masters |
| Artifact availability | 13 of 13 authoritative artifacts present |
| Superseded document | Part 2A excluded from authority |
| Validation status | FINAL PASS |
| Implementation code | None generated |

# Validation basis

This report validates all approved Masters together. It incorporates the five final approvals without redesigning architecture or changing approved requirement meaning. Part 1 and Part 3 were created only by consolidation. Document-qualified identifiers remain the global traceability key.

# Approved blocker resolutions

| Decision | Applied resolution | Status |
| --- | --- | --- |
| 1. Missing Masters | Part 1 Master and Part 3 Master created solely from approved content; Part 1B remains the approved clarification template and unresolved owning-sprint decisions stay controlled. | PASS |
| 2. Android identity | Application ID com.anaslifeos.app; development debug signing; production signing key under user-only custody. | PASS |
| 3. Column profiles | Full lifecycle profile for business/entity tables; purpose-appropriate profiles for join, audit, FTS, cache, history, and schema tables. | PASS |
| 4. Cryptography | SQLCipher-compatible SQLite, AES-256-GCM, Keystore-wrapped master key, Argon2id backup keys, no failed-PIN wipe in Version 1, modular replaceable providers. | PASS |
| 5. Theme | Default seed #3F51B5 only; Dynamic Color and complete user theme customization retained. | PASS |

# 1. Overall consistency validation

Result: PASS

The vision, offline/privacy model, database-first sequence, Clean Architecture, Knowledge Vault hierarchy, Version 1/Future Release boundaries, quality gates, and twelve-sprint order are mutually consistent. No critical conflict requires redesign or requirement change.

# 2. Cross-part traceability validation

Result: PASS

All thirteen authoritative artifacts are present. Part 1 baseline IDs, 38 Part 1A/1B clarification IDs, Part 2 functional IDs, all 60 Part 3 NFR IDs, and Parts 4-11 controlled IDs connect through document-qualified references and Part 11 sprint authority.

# 3. Duplicate-ID validation

Result: PASS

The consolidated declaration inventory contains 783 declarations and 742 unique bare identifiers. The 38 Part 1A IDs intentionally mirror Part 1B. SEC-001 through SEC-003 also exist in Part 2; VR-001 resolves these through canonical DocumentPart.ID keys without renaming approved IDs. No contradictory duplicate declaration was found.

# 4. Requirement completeness validation

Result: PASS

The expected 13 authoritative artifacts are available. Part 1 contains 24 controlled baseline requirements with all required metadata. Part 3 preserves 60 of 60 original NFR IDs with Priority, Complexity, Verification, Target Sprint, Traceability, and measurable acceptance. Future Release and controlled open issues remain separated.

# 5. Architecture consistency validation

Result: PASS

Feature-first Clean Architecture, MVVM, repositories, Riverpod state/composition, limited get_it/injectable infrastructure bootstrap, GoRouter, Drift, Kotlin platform adapters, offline-first behavior, and isolated extensibility remain consistent. Presentation depends on Domain; Data implements Domain interfaces; Domain remains independent.

# 6. Database consistency validation

Result: PASS

The database-first design, SQLCipher-compatible SQLite, Drift access, repository boundary, migrations, foreign keys, transactions, indexing, UUID/version/audit policies, soft deletion, and external file storage are consistent. The approved column profiles resolve the former universal-column conflict without modifying Part 4 intent.

# 7. UI consistency validation

Result: PASS

Material 3, shared tokens/components, responsive phone layouts, Urdu/English, RTL/LTR, dynamic type, 48dp touch targets, dark/light/system modes, Reduce Motion, dashboard customization, and one-handed navigation are consistent. #3F51B5 is the fallback seed only; Dynamic Color and full customization remain authoritative.

# 8. Security consistency validation

Result: PASS

On-device privacy, PIN/biometric lock, hidden items, local logging, permission minimization, encrypted backup, and no-data-egress rules align with the approved cryptographic hierarchy. Provider interfaces preserve future algorithm replacement without application-architecture redesign. Failed-PIN wipe is excluded from Version 1.

# 9. Sprint consistency validation

Result: PASS

Part 11 remains the sole schedule authority. Sprint 1 is foundation-only and includes identity, debug signing, architecture boundaries, theme/localization, database initialization interfaces, CI preparation, documentation, and quality gates. Database encryption implementation belongs to Sprint 2; backup cryptography to Sprint 9; user security behavior to Sprint 10. No feature is moved outside its approved sprint.

# 10. Remaining blockers

Result: NONE

No unresolved decision genuinely requires approval before Sprint 1. Open issues owned by later sprints remain controlled and cannot be implemented prematurely. Production signing material remains a user-custody release dependency, not a Sprint 1 blocker.

# 11. Final implementation readiness decision

Result: READY

All planning blockers are resolved, all authoritative Masters are present, the architecture and database-first approach are preserved, and Sprint 1 has a complete approved governance path. Implementation must still wait for the user instruction that begins Sprint 1.

PROJECT BIBLE APPROVED FOR SPRINT 1 IMPLEMENTATION

# Validation evidence appendix

| Audit | Evidence | Result |
| --- | --- | --- |
| Artifact inventory | 13/13 authoritative artifacts; Part 2A excluded | PASS |
| Part 1 metadata | 24/24 controlled requirements complete | PASS |
| Part 3 inventory | 60/60 original NFR IDs preserved | PASS |
| Part 3 metadata | 60/60 requirements contain five required metadata fields | PASS |
| Declaration continuity | 699 prior declarations + 84 new unique declarations = 783; 742 unique bare IDs | PASS |
| Clarification mirrors | 38 Part 1A/Part 1B identifiers | PASS |
| Bare-ID collision policy | SEC-001 to SEC-003 resolved by document qualification | PASS |
| Architecture/database | Approved boundaries and database-first approach preserved | PASS |
| Future Release | AI feature behavior, cloud, desktop, Wear OS, and feature plugins remain excluded/inert | PASS |
| Implementation generation | No Flutter, Kotlin, SQL, or configuration implementation generated | PASS |
| Structural DOCX QA | Files open; headings/tables/styles and metadata counts validated | PASS |
| Visual render QA | LibreOffice unavailable in the current runtime | NOT VERIFIED - tooling limitation |

# Final quality gate

| Gate | Status |
| --- | --- |
| All approved Masters reviewed | PASS |
| Architecture preserved | PASS |
| Database-first preserved | PASS |
| No approved meaning changed | PASS |
| Five approvals applied | PASS |
| Critical blockers | NONE |
| Implementation code | NONE |
| Sprint 1 readiness | AUTHORIZED BY PROJECT BIBLE |
| Next action | Await explicit user instruction to begin Sprint 1 |