ANAS LIFE OS

Part 11

Development Roadmap & Sprint Planning Master

Version 1.0 | 12 two-week sprints | Authoritative Master candidate

| Control | Value |
| --- | --- |
| Status | Awaiting final approval |
| Team | Single AI developer with human review and approval |
| Duration | 12 sprints, two weeks each |
| Authority | Sole Version 1 sprint sequence and allocation authority |
| Feature rule | No feature outside an approved sprint |
| Code generated | None |

# 1. Consolidation Review

Part 11 remains the sole schedule authority. This consolidation adds measurable exit criteria and traceability while preserving the twelve original Sprint identifiers and order.

| Finding | Resolution |
| --- | --- |
| Projects absent from Sprint 3 deliverables | Project foundation and approved project CRUD/statistics dependencies are included in Sprint 3 acceptance through PROJ-001-004. |
| Task attachments Sprint 3 vs Documents Sprint 5 | Sprint 3 implements task attachment linkage/metadata needed by tasks; Sprint 5 delivers the full Knowledge Vault document manager. |
| Recurring rules Sprint 3 vs reminders Sprint 4 | Sprint 3 delivers recurrence data/domain validation; Sprint 4 delivers scheduling, alarms and notification behavior. |
| Calendar only named Sprint 6 | Sprint 6 owns approved CAL-001-007 views and calendar UI integration. |
| Settings not a standalone sprint | SET-001-008 remain distributed to owning sprints per Part 2 and receive final regression Sprint 12. |
| AI/plugin feature scope | All feature plugins and AI remain Future Release; Sprint 1 permits only approved Plugin Manager/interface foundations. |

# 2. Roadmap Governance

P11-GOV-001  Controlled sprint execution

No feature may be developed outside an approved Sprint and no Sprint begins before the previous Sprint is approved.

Priority: Critical | Complexity: Epic | Verification Method: Work-history, scope and approval audit | Target Sprint: Sprints 1-12 | Traceability: Part 6 STEP 27;Part 10

Acceptance: Every change maps to the active sprint and recorded predecessor approval.

P11-GOAL-001  Working increments

Build a secure offline-first Android application; every Sprint produces a working, testable increment and passes its gates.

Priority: Critical | Complexity: Epic | Verification Method: Sprint demo and gate report | Target Sprint: Sprints 1-12 | Traceability: Part 1 vision;NFR-OFF;Part 7

Acceptance: Each increment builds, runs and demonstrates its approved scope offline.

P11-PHASE-001  Roadmap phases

Preserve the ordered phases: Foundation, Core Infrastructure, Task Management, Reminder System, Knowledge Vault, Dashboard, Search, Statistics, Backup, Security, Optimization and Release Candidate.

Priority: Critical | Complexity: Epic | Verification Method: Roadmap crosswalk audit | Target Sprint: Sprints 1-12 | Traceability: Part 6 PHASE 1-12

Acceptance: Each phase maps one-to-one to its numbered Sprint without skipped or reordered scope.

P11-RULE-001  Sprint content

Each Sprint defines objectives, features, database changes, business logic, UI, tests, documentation, performance validation, security review and approval.

Priority: Critical | Complexity: Large | Verification Method: Sprint-plan schema audit | Target Sprint: Sprints 1-12 | Traceability: Part 6;Part 7;Part 10

Acceptance: Every field is complete or explicitly Not Applicable with approved rationale.

# 3. Version 1 Sprints

SPRINT 1  Project Foundation

Project setup, Flutter/Android configuration, folder structure, dependency injection, logging, theme, localization, RTL, database initialization, CI preparation, coding standards, documentation and quality gates. No feature development; Plugin Manager/interface work is foundation-only.

Priority: Critical | Complexity: Epic | Verification Method: Clean build, analyzer, architecture, localization, RTL and CI checks | Target Sprint: Sprint 1 | Traceability: Part 5 foundation;SET-001/002/006/008

Acceptance: A working feature-free offline shell builds on Android 11+, initializes safely and has passing foundation gates.

SPRINT 2  Database Foundation

SQLite/Drift database, entity definitions, repositories, indexes, migrations, soft delete, audit fields, encryption preparation, backup metadata and database tests.

Priority: Critical | Complexity: Epic | Verification Method: Schema, migration, repository, index and rollback tests | Target Sprint: Sprint 2 | Traceability: Part 4 Master;NFR-DB

Acceptance: Database foundation passes integrity, foreign-key, migration, rollback and soft-delete tests without feature UI.

SPRINT 3  Task Engine

Task and project entities, approved CRUD, categories, priorities, status, subtasks, checklists, tags, task attachment linkage, recurrence-domain rules, validation, repositories and tests.

Priority: Critical | Complexity: Epic | Verification Method: Unit, repository, state, widget and integration tests | Target Sprint: Sprint 3 | Traceability: TASK-001-010;PROJ-001-004;Part 4

Acceptance: Approved task/project workflows pass persistence, state, soft-delete/restore and validation tests; full document manager remains Sprint 5.

SPRINT 4  Reminder Engine

Reminder scheduling, notifications, exact-alarm handling, repeating reminders, snooze, missed detection, history and tests; recurrence domain from Sprint 3 is consumed here.

Priority: Critical | Complexity: Epic | Verification Method: Alarm, reboot, timezone, permission, offline and battery tests | Target Sprint: Sprint 4 | Traceability: REM-001-010;SET-003;P7-REM

Acceptance: Approved reminders work offline across supported lifecycle cases with history and graceful permission handling.

SPRINT 5  Knowledge Vault

Knowledge Vault parent with Notes, Journal, Wiki, Documents, tags, cross references, Knowledge search and attachments.

Priority: Critical | Complexity: Epic | Verification Method: Repository, FTS, editor, version, storage and recovery tests | Target Sprint: Sprint 5 | Traceability: KV-001-008;DOC-001-010;Part 2 hierarchy

Acceptance: Knowledge submodules work offline; documents obey checksum, encryption/hidden, pagination and low-storage rules.

SPRINT 6  Dashboard and Calendar

Customizable Dashboard, widgets, approved calendar views, quick actions, statistics cards, Today and Pending tasks.

Priority: High | Complexity: Epic | Verification Method: Customization persistence, calendar, widget and accessibility tests | Target Sprint: Sprint 6 | Traceability: DASH-001-003;CAL-001-007;Part 8

Acceptance: Users can show/hide/reorder/resize widgets; calendar and dashboard states pass RTL, large-font and performance checks.

SPRINT 7  Search Engine

Global search, filters, sorting, tag/Knowledge/attachment search, Urdu/English/mixed search and performance optimization.

Priority: Critical | Complexity: Epic | Verification Method: Correctness, FTS, security filtering and 100k-record benchmarks | Target Sprint: Sprint 7 | Traceability: SEARCH-001-009;P7-SEARCH

Acceptance: Authorized results are correct and meet approved latency budgets on approved datasets/devices.

SPRINT 8  Statistics

Daily/weekly/monthly/yearly reports, charts, Productivity Score, Completion Rate, Delay Analysis and historical trends.

Priority: High | Complexity: Epic | Verification Method: Formula, aggregation, chart and historical regression tests | Target Sprint: Sprint 8 | Traceability: STAT-001-008;OI-013

Acceptance: Only approved formulas are implemented; reports reconcile to source data and remain correct after restore/migration.

SPRINT 9  Backup and Restore

Manual/automatic/versioned backup, restore, integrity validation, encrypted export, import and recovery tests.

Priority: Critical | Complexity: Epic | Verification Method: Encryption, key, corruption, compatibility and rollback tests | Target Sprint: Sprint 9 | Traceability: BACK-001-006;SET-004

Acceptance: Offline recovery succeeds only with valid encrypted backups and required keys; failure preserves existing data.

SPRINT 10  Security

PIN lock, biometric authentication, encryption, hidden items, secure storage, permission validation and Security settings.

Priority: Critical | Complexity: Epic | Verification Method: Threat, lifecycle, lockout, encryption and accessibility tests | Target Sprint: Sprint 10 | Traceability: SEC-001-006;SET-005;Part 4 security

Acceptance: No Critical/High security defect remains; protected items require approved authentication and remain excluded from normal search/previews.

SPRINT 11  Optimization

Memory, battery and performance optimization, accessibility, large-database testing and regression.

Priority: Critical | Complexity: Epic | Verification Method: Device-matrix profiling, benchmarks, accessibility and regression reports | Target Sprint: Sprint 11 | Traceability: NFR-PERF/BAT/MEM/UI;Part 7

Acceptance: All approved budgets and accessibility profiles pass with no Critical regression.

SPRINT 12  Release Candidate

Final bug fixes, regression, documentation, performance/security/accessibility validation, release notes and Version 1.0 candidate.

Priority: Critical | Complexity: Epic | Verification Method: Full release-readiness and artifact audit | Target Sprint: Sprint 12 | Traceability: Part 7;Part 10 release rules

Acceptance: All Version 1 requirements and gates pass, no Critical bug or High security issue remains, and explicit release approval exists.

# 4. Sprint Completion, Change and Risk Controls

P11-COMP-001  Sprint completion

A Sprint completes only when all scoped features, tests and documentation pass, no Critical bug remains, performance/security/accessibility pass and approval is recorded.

Priority: Critical | Complexity: Epic | Verification Method: Aggregated sprint gate report | Target Sprint: Sprints 1-12 | Traceability: Part 7;P10-DOD

Acceptance: Every criterion is Pass with evidence; otherwise Sprint remains Incomplete.

P11-CHG-001  Completed-sprint change control

Changing completed Sprint output requires impact analysis, approval, migration plan where applicable and regression tests.

Priority: Critical | Complexity: Large | Verification Method: Change-record and regression audit | Target Sprint: Sprints 2-12 | Traceability: P10-CHG;Part 4 migrations

Acceptance: No completed-sprint artifact changes without all required records and evidence.

P11-RISK-001  Sprint risk management

Every Sprint documents known risks, mitigation, dependencies, technical debt and future improvements.

Priority: High | Complexity: Medium | Verification Method: Risk-register audit | Target Sprint: Sprints 1-12 | Traceability: Part 6 risk control;LAW 3

Acceptance: Each field is current; Critical risks have owner, mitigation and disposition before approval.

P11-FIN-001  Sequence and merge rule

Never skip a Sprint, merge incomplete work or continue without approval.

Priority: Critical | Complexity: Small | Verification Method: History, merge and approval audit | Target Sprint: Sprints 1-12 | Traceability: Part 6 STEP 27;LAW 20

Acceptance: Repository history and approvals show strict sequence and no incomplete merge.

# 5. Future Release Boundary

AI Assistant, feature plugins, cloud sync, desktop companion, Wear OS, foldable-specific layouts, password/expense/health modules and other approved future capabilities receive no Version 1 sprint. They remain Future Release and absent/inert in Version 1.

# 6. Controlled Open Issues

P11-OI-001  Roadmap capacity

Validate whether the approved Version 1 epics fit twelve two-week sprints for one AI developer with human review.

Priority: Critical | Complexity: Epic | Verification Method: Bottom-up capacity and dependency estimate | Target Sprint: Pending Decision | Traceability: Part 2 complexity;12-sprint assumption

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

P11-OI-002  Sprint 1 architecture blockers

Resolve DI ownership, secure-storage preparation boundary, CI/review workflow and plugin foundation scope.

Priority: Critical | Complexity: Large | Verification Method: Architecture/governance decisions | Target Sprint: Pending Decision | Traceability: P5-OI;P6-OI-005;P10-OI-003

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

P11-OI-003  Reminder platform policy

Approve exact-alarm, full-screen, permission, OEM battery and offline voice behavior before Sprint 4.

Priority: Critical | Complexity: Large | Verification Method: Android platform decision | Target Sprint: Pending Decision | Traceability: OI-007/018;P7-REM

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

P11-OI-004  Calendar domain

Approve event/task semantics and acceptance before Sprint 6.

Priority: High | Complexity: Large | Verification Method: Domain decision | Target Sprint: Pending Decision | Traceability: OI-008;CAL-001-007

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

P11-OI-005  Statistics formulas

Approve formulas and historical recomputation rules before Sprint 8.

Priority: High | Complexity: Medium | Verification Method: Product/data decision | Target Sprint: Pending Decision | Traceability: OI-013;STAT-001-008

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

P11-OI-006  Gate evidence and approvers

Approve coverage metric, device matrix, performance thresholds and sign-off authority before Sprint 1 completes.

Priority: Critical | Complexity: Large | Verification Method: QA/governance decision | Target Sprint: Pending Decision | Traceability: P7-OI;P6-OI-001/002/010

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

P11-OI-007  Settings assembly ownership

Confirm SCREEN-110 assembly and final acceptance across distributed sprints.

Priority: High | Complexity: Medium | Verification Method: Roadmap/UI decision | Target Sprint: Pending Decision | Traceability: P6-OI-006;SET-001-008

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

P11-OI-008  Part 3 document control

Reconcile the missing standalone Part 3 Master artifact before implementation authorization.

Priority: Critical | Complexity: Large | Verification Method: Project Bible document audit | Target Sprint: Pending Decision | Traceability: P10-OI-001

Acceptance: An approved decision updates sprint scope, dependencies, acceptance criteria and traceability before affected work begins.

# 7. Master Quality Gate

| Gate | Status |
| --- | --- |
| Twelve Sprint IDs/order preserved | Pass |
| Part 2 scope reconciled | Pass |
| Part 6/10 governance aligned | Pass |
| Future scope separated | Pass |
| Metadata/traceability | Pass |
| Capacity and blockers controlled | Pass - Pending Decisions |
| Implementation code | None |
| Final approval | Pending |