Part 2 – Functional Requirements (Master)

Authoritative requirements with provisional Part 11 roadmap metadata

| Project | Anas Life OS |
| --- | --- |
| Version | 1.0 |
| Status | Draft for approval - planning metadata applied |
| Authority | Part 1; Part 1A; Part 1B; Part 2A; Part 11 v1.0 |
| Architecture | Approved; unchanged |
| Planning | 12 two-week sprints; Codex with human review |
| Implementation | Not authorized |

# 1. Authority and Planning Rules

This remains the single authoritative Part 2 master. Requirement meaning and architecture are unchanged. Priority and complexity are provisional engineering estimates. Version 1 targets follow Part 11. Future modules are marked Future Release; Open Issues are marked Pending Decision.

# 2. Product Requirements

Vision: A unified, private, offline life-management system.

Philosophy: Privacy first; offline first; no required subscription, internet, account, tracking or ads; user owns all data.

Target User: A single individual and power user, including professionals, business owners, students, teachers and Islamic scholars.

Objectives: Reduce stress and forgotten work, increase productivity and centralize information.

Principles: Everything searchable, categorized, connected and offline. Recovery requires a valid encrypted backup and all required valid keys.

Design: Minimal UI, maximum functionality, fast one-handed navigation and accessibility.

Languages: English and Urdu; future-ready for more.

Themes: Dark, Light, System and custom accents.

Knowledge Vault: Parent of Notes, Journal, Wiki and Documents; these are not independent core domains.

Future Modules: Password Vault, Expense Manager and Health Tracker are not Version 1.

# 3. Functional Requirements

## Dashboard

DASH-001  Dashboard Content
Priority: High    |    Implementation Complexity: Epic    |    Target Sprint: Sprint 6

Today, tomorrow, pending, overdue, completed-today, seven-day upcoming, pinned and favorite tasks; recent activity, notes and projects; optional battery; date/time; quick add; search; FAB; mini calendar; productivity score.

DASH-002  Dashboard Widgets
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 6

Today, weekly and monthly progress; completion percentage; task, priority and category distribution.

DASH-003  Dashboard Customization
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 6

Show, hide, reorder and resize widgets; persist locally; backup/restore; reset defaults; accessible, responsive and RTL/LTR-safe.

## Task Management

TASK-001  Create Task
Priority: Critical    |    Implementation Complexity: Epic    |    Target Sprint: Sprint 3

Fields: title, description, priority, category, subcategory, due/start dates and times, duration, reminder, repeat, location, color, icon, tags, status, favorite, pinned, energy, difficulty, project, notes, attachments, voice notes, checklist, subtasks, dependencies, completion percentage and custom fields.

TASK-002  Edit Task
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 3

Support edit task.

TASK-003  Archive Task
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 3

Support archive task.

TASK-004  Soft Delete Task
Priority: Critical    |    Implementation Complexity: Small    |    Target Sprint: Sprint 3

Support soft delete task.

TASK-005  Restore Task
Priority: Critical    |    Implementation Complexity: Small    |    Target Sprint: Sprint 3

Support restore task.

TASK-006  Duplicate Task
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 3

Support duplicate task.

TASK-007  Clone Task
Priority: Low    |    Implementation Complexity: Small    |    Target Sprint: Sprint 3

Support clone task.

TASK-008  Move Task
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 3

Support move task.

TASK-009  Merge Tasks
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 3

Support merge tasks.

TASK-010  Split Task
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 3

Support split task.

## Projects

PROJ-001  Create Project
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 3

Fields: name, description, icon, color, cover image, status, deadline, owner, notes, attachments, budget and custom fields.

PROJ-002  Project Dashboard
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 6

Provide a project dashboard.

PROJ-003  Project Timeline
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 6

Provide a project timeline.

PROJ-004  Project Statistics
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 8

Provide project statistics.

## Reminders

REM-001  Local Notification
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 4

Support local notification.

REM-002  Voice Reminder
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 4

Support voice reminder.

REM-003  Vibration
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 4

Support vibration.

REM-004  Flash Reminder
Priority: Low    |    Implementation Complexity: Small    |    Target Sprint: Sprint 4

Support flash reminder.

REM-005  Full-Screen Reminder
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 4

Support full-screen reminder.

REM-006  Multiple Reminder Times
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 4

Support multiple reminder times.

REM-007  Escalating Reminder
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 4

Support escalating reminder.

REM-008  Auto Snooze
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 4

Support auto snooze.

REM-009  Custom Reminder Sound
Priority: Low    |    Implementation Complexity: Small    |    Target Sprint: Sprint 4

Support custom reminder sound.

REM-010  Missed Reminder Report
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 4

Support missed reminder report.

## Calendar

CAL-001  Day View
Priority: Critical    |    Implementation Complexity: Small    |    Target Sprint: Sprint 6

Provide day view.

CAL-002  Week View
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 6

Provide week view.

CAL-003  Month View
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 6

Provide month view.

CAL-004  Year View
Priority: Low    |    Implementation Complexity: Large    |    Target Sprint: Sprint 6

Provide year view.

CAL-005  Agenda View
Priority: Medium    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 6

Provide agenda view.

CAL-006  Timeline View
Priority: Medium    |    Implementation Complexity: Large    |    Target Sprint: Sprint 6

Provide timeline view.

CAL-007  Heat Map
Priority: Low    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 6

Provide heat map.

## Knowledge Vault

KV-001  Rich Notes
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Support rich notes within Knowledge Vault.

KV-002  Markdown Support
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Support markdown support within Knowledge Vault.

KV-003  Folders
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support folders within Knowledge Vault.

KV-004  Tags
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support tags within Knowledge Vault.

KV-005  Wiki Links
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Support wiki links within Knowledge Vault.

KV-006  Cross References
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Support cross references within Knowledge Vault.

KV-007  Favorites
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 5

Support favorites within Knowledge Vault.

KV-008  Version History
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Support version history within Knowledge Vault.

KV-NOTE-001  Notes Submodule
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Notes is a Knowledge Vault submodule sharing its search, security, deletion, backup and restore policies.

KV-JOURNAL-001  Journal Submodule
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Journal is a Knowledge Vault submodule.

KV-WIKI-001  Wiki Submodule
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Wiki is a Knowledge Vault submodule.

DOC-001  Attachment Capacity
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Support attachments without a fixed count until storage is exhausted; check storage before writes and fail safely without incomplete writes, data loss, crashes or corruption.

DOC-002  Images
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support images.

DOC-003  PDF
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support pdf.

DOC-004  Word
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support word.

DOC-005  Excel
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support excel.

DOC-006  Video
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support video.

DOC-007  Audio
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support audio.

DOC-008  ZIP
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 5

Support zip.

DOC-009  Offline Preview
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 5

Support offline preview.

DOC-010  File Metadata
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 5

Support file metadata.

## Universal Search

SEARCH-001  Universal Search
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 7

Support universal search.

SEARCH-002  Instant Search
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 7

Support instant search.

SEARCH-003  Voice Search
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 7

Support voice search.

SEARCH-004  OCR Search
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Future Release

Future plugin; excluded from Version 1.

SEARCH-005  Attachment Search
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 7

Support attachment search.

SEARCH-006  Date Search
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 7

Support date search.

SEARCH-007  Project Search
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 7

Support project search.

SEARCH-008  Tag Search
Priority: High    |    Implementation Complexity: Small    |    Target Sprint: Sprint 7

Support tag search.

SEARCH-009  Saved Searches
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 7

Support saved searches.

## Statistics

STAT-001  Daily Report
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 8

Provide daily report.

STAT-002  Weekly Report
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 8

Provide weekly report.

STAT-003  Monthly Report
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 8

Provide monthly report.

STAT-004  Yearly Report
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 8

Provide yearly report.

STAT-005  Completion Rate
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 8

Provide completion rate.

STAT-006  Average Delay
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 8

Provide average delay.

STAT-007  Productivity Score
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 8

Provide productivity score.

STAT-008  Accessible Charts
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Sprint 8

Provide accessible charts.

## Security

SEC-001  PIN Lock
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 10

Support pin lock. Feature ID is provisional because it collides with Part 1A.

SEC-002  Fingerprint Lock
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 10

Support fingerprint lock. Feature ID is provisional because it collides with Part 1A.

SEC-003  Hidden Items
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 10

Support hidden items. Feature ID is provisional because it collides with Part 1A.

SEC-004  Encrypted Storage
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 10

Support encrypted storage. Feature ID is provisional because it collides with Part 1A.

SEC-005  Auto Lock
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 10

Support auto lock. Feature ID is provisional because it collides with Part 1A.

SEC-006  Secure Backup
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 10

Support secure backup. Feature ID is provisional because it collides with Part 1A.

## Backup and Data Portability

BACK-001  Manual Backup
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 9

Support manual backup.

BACK-002  Automatic Backup
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 9

Support automatic backup.

BACK-003  Multiple Backup Versions
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 9

Support multiple backup versions.

BACK-004  Restore
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 9

Restore only from a valid compatible encrypted backup when all required keys exist.

BACK-005  Encrypted Export
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 9

Support encrypted export.

BACK-006  Import
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Sprint 9

Support import.

## Settings

SET-001  Theme Settings
Priority: Medium    |    Implementation Complexity: Small    |    Target Sprint: Sprint 1

Provide theme settings.

SET-002  Language Settings
Priority: Critical    |    Implementation Complexity: Small    |    Target Sprint: Sprint 1

Provide language settings.

SET-003  Reminder Settings
Priority: Medium    |    Implementation Complexity: Small    |    Target Sprint: Sprint 4

Provide reminder settings.

SET-004  Backup Settings
Priority: Medium    |    Implementation Complexity: Small    |    Target Sprint: Sprint 9

Provide backup settings.

SET-005  Security Settings
Priority: Critical    |    Implementation Complexity: Small    |    Target Sprint: Sprint 10

Provide security settings.

SET-006  Plugin Settings
Priority: Medium    |    Implementation Complexity: Small    |    Target Sprint: Sprint 1

Provide plugin settings.

SET-007  About
Priority: Low    |    Implementation Complexity: Small    |    Target Sprint: Sprint 12

Provide about.

SET-008  Privacy-Safe Diagnostics
Priority: Medium    |    Implementation Complexity: Medium    |    Target Sprint: Sprint 1

Provide privacy-safe diagnostics.

## Plugin Manager

PLUGIN-001  Expense Manager
Priority: Medium    |    Implementation Complexity: Epic    |    Target Sprint: Future Release

Future module; excluded from Version 1.

PLUGIN-002  Password Vault
Priority: Medium    |    Implementation Complexity: Epic    |    Target Sprint: Future Release

Future module; excluded from Version 1.

PLUGIN-003  Inventory
Priority: Low    |    Implementation Complexity: Large    |    Target Sprint: Future Release

Future module; excluded from Version 1.

PLUGIN-004  Islamic Module
Priority: Low    |    Implementation Complexity: Medium    |    Target Sprint: Future Release

Future module; excluded from Version 1.

PLUGIN-005  AI Assistant
Priority: Medium    |    Implementation Complexity: Epic    |    Target Sprint: Future Release

Future module; excluded from Version 1.

PLUGIN-006  Automation
Priority: Medium    |    Implementation Complexity: Epic    |    Target Sprint: Future Release

Future module; excluded from Version 1.

PLUGIN-007  OCR
Priority: Low    |    Implementation Complexity: Large    |    Target Sprint: Future Release

Future module; excluded from Version 1.

PLUGIN-008  Optional Cloud Sync
Priority: Medium    |    Implementation Complexity: Epic    |    Target Sprint: Future Release

Future module; excluded from Version 1.

## Health Tracker

FUT-HEALTH-001  Health Tracker
Priority: Medium    |    Implementation Complexity: Epic    |    Target Sprint: Future Release

Future module; excluded from Version 1.

# 4. Open Issues

Open Issues block affected implementation and receive no sprint until approved.

OI-001  Global security feature-ID collision
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-002  Version 1 milestone detail
Priority: High    |    Implementation Complexity: Epic    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-003  Local user model
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-004  Navigation hierarchy
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-005  Task invariants
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-006  Project semantics
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-007  Reminder platform policy
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-008  Calendar domain
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-009  Knowledge content model
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-010  Document ownership and preview
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-011  Offline voice services
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-012  Search definition
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-013  Statistics formulas
Priority: High    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-014  Security threat model
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-015  App-lock policy
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-016  Backup and restore policy
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-017  Plugin lifecycle
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-018  Android platform policy
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-019  Localization and accessibility
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-020  Performance budgets
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-021  Testing and evidence
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-022  Database design source
Priority: Critical    |    Implementation Complexity: Epic    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-023  Database semantics
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-024  Secure erasure
Priority: Critical    |    Implementation Complexity: Medium    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-025  Diagnostics and maintenance
Priority: High    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

OI-026  Measurable success criteria
Priority: Critical    |    Implementation Complexity: Large    |    Target Sprint: Pending Decision

Pending decision; retain the detailed scope established by the approved Part 2 review and master.

# 5. Sprint Allocation Summary

| Planning basis | Part 11 v1.0; 12 two-week sprints; single AI developer with human approval |
| --- | --- |
| Allocation | Sprint 1: 4; Sprint 3: 11; Sprint 4: 11; Sprint 5: 21; Sprint 6: 12; Sprint 7: 8; Sprint 8: 9; Sprint 9: 7; Sprint 10: 7; Sprint 12: 1; Future Release: 10; Pending Decision: 26 |
| Gate | Each sprint requires features, tests, documentation, performance, security, accessibility and approval. |

# 6. Traceability to Part 1

| Offline/privacy | Product requirements and all modules |
| --- | --- |
| Architecture | Preserved; no redesign |
| SQLite/soft delete | OI-022 through OI-024 |
| UI/accessibility/RTL | Product requirements and OI-019 |
| Security | Security module and OI-014/OI-015 |
| Performance/testing | Part 11 and OI-020/OI-021/OI-026 |

# 7. Traceability to Part 1A and Part 1B

| Decision ID | Master Mapping | Status |
| --- | --- | --- |
| PRD-001 | Product/scope | Approved inputs retained; broader decision open where stated |
| PRD-002 | Product/scope | Approved inputs retained; broader decision open where stated |
| PRD-003 | Product/scope | Approved inputs retained; broader decision open where stated |
| UXF-001 | Product/modules | Approved inputs retained; broader decision open where stated |
| UXF-002 | Product/modules | Approved inputs retained; broader decision open where stated |
| AND-001 | OI-018 | Approved inputs retained; broader decision open where stated |
| AND-002 | OI-018 | Approved inputs retained; broader decision open where stated |
| NAT-001 | Reminders/OI-007 | Approved inputs retained; broader decision open where stated |
| NAT-002 | Reminders/OI-007 | Approved inputs retained; broader decision open where stated |
| EXT-001 | Plugins/OI-017 | Approved inputs retained; broader decision open where stated |
| EXT-002 | Plugins/OI-017 | Approved inputs retained; broader decision open where stated |
| DBR-001 | OI-022..024 | Approved inputs retained; broader decision open where stated |
| DBR-002 | OI-022..024 | Approved inputs retained; broader decision open where stated |
| DBR-003 | OI-022..024 | Approved inputs retained; broader decision open where stated |
| DBR-004 | OI-022..024 | Approved inputs retained; broader decision open where stated |
| DBR-005 | OI-022..024 | Approved inputs retained; broader decision open where stated |
| DBR-006 | OI-022..024 | Approved inputs retained; broader decision open where stated |
| SEC-001 | Security/OI-014 | Approved inputs retained; broader decision open where stated |
| SEC-002 | Security/OI-014 | Approved inputs retained; broader decision open where stated |
| SEC-003 | Security/OI-014 | Approved inputs retained; broader decision open where stated |
| LCK-001 | Security/OI-015 | Approved inputs retained; broader decision open where stated |
| LCK-002 | Security/OI-015 | Approved inputs retained; broader decision open where stated |
| DAT-001 | Vault/Backup | Approved inputs retained; broader decision open where stated |
| DAT-002 | Vault/Backup | Approved inputs retained; broader decision open where stated |
| DAT-003 | Vault/Backup | Approved inputs retained; broader decision open where stated |
| UIA-001 | Dashboard/OI-019 | Approved inputs retained; broader decision open where stated |
| UIA-002 | Dashboard/OI-019 | Approved inputs retained; broader decision open where stated |
| UIA-003 | Dashboard/OI-019 | Approved inputs retained; broader decision open where stated |
| PER-001 | OI-020/026 | Approved inputs retained; broader decision open where stated |
| PER-002 | OI-020/026 | Approved inputs retained; broader decision open where stated |
| QAT-001 | Part 11/OI-021 | Approved inputs retained; broader decision open where stated |
| QAT-002 | Part 11/OI-021 | Approved inputs retained; broader decision open where stated |
| QAT-003 | Part 11/OI-021 | Approved inputs retained; broader decision open where stated |
| MNT-001 | Authority/OI-025 | Approved inputs retained; broader decision open where stated |
| MNT-002 | Authority/OI-025 | Approved inputs retained; broader decision open where stated |
| MNT-003 | Authority/OI-025 | Approved inputs retained; broader decision open where stated |
| GAT-001 | Approval/OI-022 | Approved inputs retained; broader decision open where stated |
| GAT-002 | Approval/OI-022 | Approved inputs retained; broader decision open where stated |

# 8. Approval Gate

| Functional/future requirements | 101 classified records |
| --- | --- |
| Open issues | 26 marked Pending Decision |
| Traceability | 38 Part 1A/Part 1B IDs |
| Architecture | Unchanged |
| Code | None generated |
| Next action | Approve provisional classifications |