AUTHORITATIVE TECHNICAL SPECIFICATION

# Part 4 – Database Architecture (Master)

Consolidated foundation, schemas, relationships, rules, acceptance criteria, traceability, and open issues

| Document control | Value |
| --- | --- |
| Project | Anas Life OS |
| Version | 1.0 |
| Status | Draft for approval |
| Authority | Part 1; Part 1A; Part 1B; Part 2 Master; approved Part 3 review; Part 11 |
| Source | Database foundation and Parts 4A-4F |
| Architecture | Approved and unchanged |
| Scope | Part 4 only; no implementation code |

# 1. Authority, Scope, and Interpretation

This is the single authoritative Part 4 candidate. It consolidates the database foundation and Parts 4A through 4F without approving unresolved redesigns. Original table names and STATE-001 through STATE-009 are preserved. New P4 identifiers provide stable traceability for unnumbered source clauses.

Part 3 has an approved review but no approved Part 3 Master. Dependent thresholds remain provisional under P4-OI-024. Knowledge Vault remains the parent of Notes, Journal, Wiki, and Documents; physical table separation does not create independent domains.

# 2. Review Findings and Controlled Disposition

| Finding | Disposition |
| --- | --- |
| Architecture | Database-first, SQLite, Clean Architecture, repository access, offline operation, and plugin readiness retained. |
| Conflicts | No competing definition silently selected; conflicts remain Open Issues. |
| Ambiguity | Missing types, constraints, ownership, lifecycle, encryption, and retention are not implementation authority. |
| Measurability | Verification methods and acceptance criteria added without changing intent. |
| Future scope | AI-only storage and unapproved workflow capability marked Future Release. |
| Change control | Meaning-changing resolutions require impact analysis and explicit approval. |

# 3. Foundation Requirements

### P4-GEN-001  SQLite identity

Version 1 shall use SQLite, database filename anas_life_os.db, and UTF-8.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Small | Schema inspection and integration test | Sprint 2 |

Traceability: Part 1; NFR-DB-001

### P4-GEN-002  Database-first architecture

The approved database-first approach is retained; material schema changes require evidence and approval.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | Architecture and change-control review | Sprint 2 |

Traceability: DBR-001-006; OI-022-023

### P4-GEN-003  Normalization

Authoritative data shall avoid contradictory copies; projections declare source, rebuild, and consistency rules.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Normalization and mutation tests | Sprint 2 |

Traceability: DBR-002; OI-023

### P4-GEN-004  Identifiers

Persistent records use local integer keys and unique UUIDs unless an approved exception applies.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | Constraint and collision tests | Sprint 2 |

Traceability: DBR-003; P4-OI-001

### P4-GEN-005  Universal columns

Apply one approved universal-column contract only after P4-OI-001 is resolved.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema-wide audit | Pending Decision |

Traceability: Part 1 base columns; DBR-003

### P4-GEN-006  Time semantics

Instants use documented Unix units and UTC; timezone and civil dates are separate where required.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | Timezone, DST, boundary, migration tests | Sprint 2 |

Traceability: DBR-003; CAL; REM

### P4-GEN-007  Soft deletion

Authoritative user records support recovery; cache, queue, rotation, and secure-erasure exceptions await P4-OI-002.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Delete/restore/purge tests | Pending Decision |

Traceability: NFR-DB-003; OI-024

### P4-GEN-008  Referential integrity

Enable foreign keys on every connection and define nullability, uniqueness, and update/delete actions.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | PRAGMA and invalid-relation tests | Sprint 2 |

Traceability: NFR-DB-004; DBR-004

### P4-GEN-009  Atomicity

Critical multi-record operations are transactional and fully roll back on failure or interruption.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Fault injection and process-death tests | Sprint 2 |

Traceability: NFR-DB-006; DBR-004

### P4-GEN-010  Repository access

Only approved data sources and repositories access SQLite; UI never queries it.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | Dependency-boundary audit | Sprint 2 |

Traceability: Part 1; Part 4F

### P4-GEN-011  Non-blocking work

Database, migration, backup, search, preview, graph, and maintenance work never block the UI thread.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Thread and jank profiling | Sprint 11 |

Traceability: NFR-PERF-009-010

### P4-GEN-012  Index strategy

Indexes follow measured query patterns; critical queries pass budgets and plan review without requiring every query to use an index.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | EXPLAIN QUERY PLAN and benchmarks | Sprint 11 |

Traceability: NFR-PERF-004-006; OI-020

### P4-GEN-013  Migrations

Each schema change increments version, preserves data, validates integrity, records outcome, and fails safely.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Upgrade/interruption/rollback matrix | Sprint 2 |

Traceability: NFR-DB-002; DBR-005

### P4-GEN-014  Data dictionary

Each implementation-ready field defines type, nullability, default, validation, purpose, relation, index, and lifecycle.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Schema-contract audit | Sprint 2 |

Traceability: Part 4F; OI-022-023

### P4-GEN-015  Low storage

Writes, imports, attachments, backups, migrations, and maintenance preserve integrity and recover gracefully under low storage.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Storage-exhaustion tests | Sprint 11 |

Traceability: Part 2 clarification; PER-002

### P4-GEN-016  Encryption boundary

Sensitive fields, files, backups, indexes, previews, logs, and temporaries follow the approved key model after P4-OI-003.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Threat-model/artifact/key-loss tests | Pending Decision |

Traceability: SEC-001-003; OI-014-016

### P4-GEN-017  Integrity and recovery

Recovery requires a valid encrypted backup and required keys; integrity results are recorded locally.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Corruption and restore tests | Sprint 9 |

Traceability: Part 2 clarification; DAT-001-003

### P4-GEN-018  Naming

Implemented tables are plural snake_case, columns snake_case, and foreign keys *_id; source aliases remain traced.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | Schema naming audit | Sprint 2 |

Traceability: Part 4F; P4-OI-004

# 4. Consolidated Table Registry

Each entry is traceable. Dictionary-pending entries are not implementation-ready. Names are preserved; aliases are not merged without approval.

### P4-TBL-001  categories

Main task categories. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001;4A

### P4-TBL-002  sub_categories

Category children. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001;4A

### P4-TBL-003  projects

Project aggregate. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: PROJ-001-004;4A

### P4-TBL-004  tasks

Task aggregate root. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001-010;4A

### P4-TBL-005  checklists

Checklist containers; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001

### P4-TBL-006  checklist_items

Checklist items; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001

### P4-TBL-007  sub_tasks

Conflicts with tasks.parent_task_id. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-005

### P4-TBL-008  task_tags

Task-tag mapping. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001;4A

### P4-TBL-009  tags

Task tags. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001;SEARCH-008

### P4-TBL-010  task_history

Task field history. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-002;4A

### P4-TBL-011  task_state_history

Task state history. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: STATE-001-009;4B

### P4-TBL-012  task_dependencies

Task dependency edges. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001;4B

### P4-TBL-013  dependencies

Alias of task_dependencies. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-014  repeat_rules

Recurrence rules. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001;4B

### P4-TBL-015  recurring_rules

Alias of repeat_rules. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-016  voice_notes

Voice note metadata; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001

### P4-TBL-017  custom_fields

Custom field definitions; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001

### P4-TBL-018  custom_field_values

Custom field values; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001

### P4-TBL-019  comments

Comments; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: TASK-001

### P4-TBL-020  activity_log

User-facing recent activity. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 3 |

Traceability: DASH-001;4A

### P4-TBL-021  reminders

Reminder schedules. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 4 |

Traceability: REM-001-010;4B

### P4-TBL-022  reminder_history

Reminder event history. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 4 |

Traceability: REM-010;4B

### P4-TBL-023  locations

Task/reminder locations. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 4 |

Traceability: TASK-001;4B

### P4-TBL-024  notification_queue

Queued local notifications. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 4 |

Traceability: REM-001-010;4F

### P4-TBL-025  workflow_templates

Unapproved reusable workflows. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: 4B;P4-OI-009

### P4-TBL-026  workflow_steps

Unapproved workflow steps. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: 4B;P4-OI-009

### P4-TBL-027  attachment_folders

Nested attachment folders. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-001-010;4C

### P4-TBL-028  attachments

Attachment metadata, no blobs. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-001-010;4C

### P4-TBL-029  attachment_versions

File version metadata. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-010;4C

### P4-TBL-030  attachment_preview_cache

Rebuildable previews. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-009;4C

### P4-TBL-031  attachment_labels

Attachment labels. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-010;4C

### P4-TBL-032  attachment_label_map

Attachment-label mapping. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-010;4C

### P4-TBL-033  knowledge_spaces

Knowledge Vault spaces. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: KV-001-008;4D

### P4-TBL-034  knowledge_folders

Nested Knowledge Vault folders. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: KV-003;4D

### P4-TBL-035  knowledge_notes

Notes, Journal, Wiki under Knowledge Vault. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: KV-001-008;4D

### P4-TBL-036  knowledge_tags

Knowledge tags. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: KV-004;4D

### P4-TBL-037  knowledge_note_tags

Note-tag mapping. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: KV-004;4D

### P4-TBL-038  knowledge_links

Directed wiki links. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: KV-005-006;4D

### P4-TBL-039  knowledge_backlinks

Potential derived duplicate. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-007

### P4-TBL-040  knowledge_versions

Note versions. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: KV-008;4D

### P4-TBL-041  knowledge_favorites

Potential favorite duplicate. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-007

### P4-TBL-042  knowledge_graph_nodes

Graph projection nodes. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-007

### P4-TBL-043  knowledge_graph_edges

Graph projection edges. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-007

### P4-TBL-044  documents

Knowledge Vault documents; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-001-010

### P4-TBL-045  document_folders

Document folders; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-001-010

### P4-TBL-046  document_versions

Document versions; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-010

### P4-TBL-047  document_metadata

Document metadata; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 5 |

Traceability: DOC-010

### P4-TBL-048  events

Calendar events; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 6 |

Traceability: CAL-001-007

### P4-TBL-049  event_participants

Participant descriptors; dictionary pending. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 6 |

Traceability: CAL-001-007

### P4-TBL-050  event_reminders

Conflicts with task-only reminder rule. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-006

### P4-TBL-051  search_history

Local search history. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 7 |

Traceability: SEARCH-001-009

### P4-TBL-052  saved_searches

Saved queries. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 7 |

Traceability: SEARCH-009

### P4-TBL-053  daily_stats

Derived daily statistics. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 8 |

Traceability: STAT-001-008

### P4-TBL-054  weekly_stats

Derived weekly statistics. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 8 |

Traceability: STAT-001-008

### P4-TBL-055  monthly_stats

Derived monthly statistics. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 8 |

Traceability: STAT-001-008

### P4-TBL-056  yearly_stats

Derived yearly statistics. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 8 |

Traceability: STAT-001-008

### P4-TBL-057  backup_profiles

Backup configuration. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 9 |

Traceability: BACK-001-006;4E

### P4-TBL-058  backup_history

Backup operations. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 9 |

Traceability: BACK-001-006;4E

### P4-TBL-059  restore_history

Restore operations. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 9 |

Traceability: BACK-004;4E

### P4-TBL-060  security_settings

Security configuration. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 10 |

Traceability: SEC-001-006;4E

### P4-TBL-061  app_lock_sessions

Lock sessions. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 10 |

Traceability: SEC-001-005;4E

### P4-TBL-062  app_lock

Declared alias/overlap. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-063  pin_history

PIN history purpose unresolved. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-003

### P4-TBL-064  biometric_settings

Overlaps security_settings. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-065  audit_log

Security audit. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 10 |

Traceability: SEC;SET-008;4E

### P4-TBL-066  system_settings

Global settings. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 1 |

Traceability: SET-001-005;4E

### P4-TBL-067  settings

Generic settings overlap. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-068  themes

Theme definitions. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 1 |

Traceability: SET-001

### P4-TBL-069  languages

Language metadata. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 1 |

Traceability: SET-002

### P4-TBL-070  notification_settings

Notification preferences. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 4 |

Traceability: SET-003

### P4-TBL-071  error_logs

Redacted local errors. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 1 |

Traceability: NFR-ERR-004;4E

### P4-TBL-072  logs

Generic logs overlap. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-073  errors

Generic errors overlap. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-074  diagnostics

Health snapshots. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Sprint 11 |

Traceability: SET-008;4E

### P4-TBL-075  database_maintenance

Maintenance history. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Sprint 11 |

Traceability: SET-008;4E

### P4-TBL-076  migration_history

Migration outcomes. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 2 |

Traceability: NFR-DB-002;4F

### P4-TBL-077  app_versions

Application version history. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Sprint 12 |

Traceability: Release management

### P4-TBL-078  plugin_registry

Version 1 plugin descriptors. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema contract, migration, repository integration tests | Sprint 2 |

Traceability: Plugin Manager;4E

### P4-TBL-079  plugins

Alias of plugin_registry. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: P4-OI-004

### P4-TBL-080  plugin_settings

Future plugin settings. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: PLUGIN-001-008

### P4-TBL-081  plugin_permissions

Future plugin permissions. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: PLUGIN-001-008

### P4-TBL-082  system_events

Durable system events. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Schema contract, migration, repository integration tests | Pending Decision |

Traceability: 4F;P4-OI-010

### P4-TBL-083  voice_commands

Future voice commands. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: Future capability

### P4-TBL-084  command_history

Future command history. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: Future capability

### P4-TBL-085  natural_language_cache

Future NLP cache. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: PLUGIN-005

### P4-TBL-086  future_ai_context

Future AI context. Complete fields, constraints, lifecycle, and indexes must satisfy P4-GEN-014.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Low | Large | Schema contract, migration, repository integration tests | Future Release |

Traceability: PLUGIN-005

# 5. Preserved Source Schema Definitions

These lists preserve supplied definitions. Omissions are not silently filled and remain subject to universal-column and data-dictionary decisions.

| Table | Source-defined fields | Relations, indexes, unresolved constraints |
| --- | --- | --- |
| categories | id, uuid, name, description, icon, color, sort_order, is_default, is_archived, created_at, updated_at, deleted_at, is_deleted, version | name; sort_order |
| sub_categories | id, uuid, category_id, name, description, icon, color, sort_order, created_at, updated_at, deleted_at, is_deleted, version | category_id -> categories |
| projects | id, uuid, title, description, cover_image, icon, color, status, priority, budget, currency, start_date, due_date, completed_date, completion_percentage, owner_name, notes, created_at, updated_at, deleted_at, is_deleted, version | title; status; priority |
| tasks | id, uuid, project_id, category_id, subcategory_id, parent_task_id, title, description, status, priority, energy_level, difficulty, estimated_minutes, actual_minutes, start_datetime, due_datetime, completed_datetime, progress, favorite, pinned, repeat_rule_id, location_id, color, icon, voice_note_count, attachment_count, subtask_count, checklist_count, comment_count, custom_field_count, created_at, updated_at, deleted_at, is_deleted, version | project/category/subcategory/parent FKs; task query indexes |
| task_tags | id, task_id, tag_id, created_at | task/tag FKs; unique pair |
| tags | id, uuid, name, color, icon, usage_count, created_at, updated_at | name |
| task_history | id, task_id, action, old_value, new_value, changed_field, changed_at | task FK; overlap pending |
| activity_log | id, entity, entity_id, action, description, created_at | polymorphic integrity pending |
| task_state_history | id, uuid, task_id, previous_state, new_state, changed_by, reason, changed_at, created_at | task FK; append policy pending |
| task_dependencies | id, uuid, task_id, depends_on_task_id, dependency_type, status, created_at, updated_at | both task FKs; cycles pending |
| reminders | id, uuid, task_id, title, message, enabled, reminder_datetime, timezone, repeat_rule_id, sound, vibration, flash, voice_enabled, fullscreen, priority, snooze_minutes, max_snooze, created_at, updated_at, deleted_at, is_deleted | task/repeat FKs; owner pending |
| reminder_history | id, uuid, reminder_id, triggered_at, dismissed_at, completed_at, snoozed_at, snooze_count, action_taken | reminder FK; source says never delete |
| repeat_rules | id, uuid, rule_name, frequency, interval, weekdays, day_of_month, month, year, end_type, end_date, occurrence_limit, created_at, updated_at | calendar semantics pending |
| locations | id, uuid, name, latitude, longitude, radius, address, created_at, updated_at | coordinate/permission validation |
| workflow_templates | id, uuid, name, description, icon, category, created_at | Future Release |
| workflow_steps | id, uuid, template_id, task_title, description, priority, estimated_duration, sort_order, dependency_task_id | template FK; dependency pending |
| attachment_folders | id, uuid, parent_folder_id, name, description, icon, color, sort_order, created_at, updated_at, deleted_at, is_deleted, version | self FK; cycle prevention |
| attachments | id, uuid, folder_id, task_id, project_id, knowledge_note_id, document_id, file_name, original_file_name, extension, mime_type, storage_path, thumbnail_path, file_size, checksum_sha256, width, height, duration_seconds, page_count, is_favorite, is_encrypted, is_hidden, created_at, updated_at, deleted_at, is_deleted, version | owner cardinality/note/document FKs pending |
| attachment_versions | id, uuid, attachment_id, version_number, storage_path, checksum_sha256, created_at | attachment FK; unique version |
| attachment_preview_cache | id, uuid, attachment_id, preview_path, width, height, created_at | rebuildable; protection/purge pending |
| attachment_labels | id, uuid, name, color, icon, created_at | name scope pending |
| attachment_label_map | id, attachment_id, label_id | both FKs; unique pair |
| knowledge_spaces | id, uuid, name, description, icon, color, sort_order, created_at, updated_at, deleted_at, is_deleted, version | name scope pending |
| knowledge_folders | id, uuid, space_id, parent_folder_id, name, description, icon, color, sort_order, created_at, updated_at, deleted_at, is_deleted, version | space/self FKs; cycles |
| knowledge_notes | id, uuid, space_id, folder_id, project_id, task_id, title, content, summary, note_type, status, favorite, pinned, word_count, reading_minutes, attachment_count, version_number, created_at, updated_at, deleted_at, is_deleted | one space; optional folder/project/task |
| knowledge_tags | id, uuid, name, icon, color, usage_count, created_at, updated_at | global tag relation pending |
| knowledge_note_tags | id, note_id, tag_id | both FKs; unique pair |
| knowledge_links | id, uuid, source_note_id, target_note_id, link_type, created_at | both note FKs; duplicate/self policy |
| knowledge_backlinks | id, uuid, source_note_id, target_note_id, created_at | possible derived duplicate |
| knowledge_versions | id, uuid, note_id, version_number, title, content, summary, created_at | note FK; unique version |
| knowledge_favorites | id, note_id, created_at | duplicates favorite flag unless projection |
| knowledge_graph_nodes | id, uuid, entity_type, entity_id, label, created_at | projection authority pending |
| knowledge_graph_edges | id, uuid, source_node, target_node, relationship_type, weight, created_at | node FKs; overlap pending |
| security_settings | id, uuid, pin_enabled, biometric_enabled, app_lock_timeout, auto_lock_enabled, hidden_items_enabled, encrypt_sensitive_data, failed_attempt_limit, wipe_on_max_attempts, created_at, updated_at | singleton/key/erasure pending |
| app_lock_sessions | id, uuid, session_start, session_end, unlock_method, success, failed_attempts, device_time, created_at | retention/privacy pending |
| backup_profiles | id, uuid, profile_name, backup_type, compression_enabled, encryption_enabled, backup_location, auto_backup_enabled, backup_frequency, retain_versions, created_at, updated_at | key policy pending |
| backup_history | id, uuid, profile_id, backup_name, backup_size, backup_path, checksum, started_at, completed_at, status, error_message | profile FK; path privacy |
| restore_history | id, uuid, backup_id, started_at, completed_at, status, records_restored, error_message | backup FK; append policy |
| audit_log | id, uuid, entity_type, entity_id, action, old_value, new_value, performed_by, performed_at, ip_address, device_id | redaction/offline identity/retention pending |
| error_logs | id, uuid, error_type, error_message, stack_trace, screen_name, severity, created_at, resolved | redaction/rotation required |
| diagnostics | id, uuid, database_size, database_version, storage_used, storage_free, backup_count, last_backup, last_restore, last_integrity_check, created_at | retention/path exclusion |
| system_settings | id, uuid, language, theme, font_scale, accent_color, date_format, time_format, week_start_day, timezone, notification_enabled, sound_enabled, vibration_enabled, created_at, updated_at | singleton/profile invariant |
| plugin_registry | id, uuid, plugin_name, plugin_version, enabled, install_date, last_update, required_permissions | signature/lifecycle pending |
| database_maintenance | id, uuid, operation, started_at, completed_at, status, notes | VACUUM, REINDEX, INTEGRITY_CHECK, ANALYZE, OPTIMIZE |
| system_events | id, uuid, event_name, entity_type, entity_id, payload_json, priority, status, created_at, processed_at | outbox/idempotency/privacy pending |
| notification_queue | id, uuid, event_id, notification_type, title, body, scheduled_time, status, retry_count, created_at | event FK; reminder overlap pending |
| migration_history | id, uuid, from_version, to_version, migration_name, started_at, completed_at, status | transition/integrity result |

# 6. Task State Machine

All original state IDs and meanings are preserved. Transition and persistence authority remain P4-OI-008.

### STATE-001  Draft

Task created but incomplete.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-002  Scheduled

Task scheduled for future.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-003  Pending

Task ready to start.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-004  In Progress

Currently being worked on.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-005  Waiting

Waiting for another person or task.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-006  Blocked

Cannot continue.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-007  Completed

Successfully finished.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-008  Archived

Hidden from normal views.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

### STATE-009  Deleted

Recycle state; never automatically hard-deleted.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | State transition, history, rollback, restore tests | Sprint 3 |

Traceability: TASK-001-005; Part 4B

# 7. Business and Data Integrity Rules

### P4-RULE-001  Single task state

Each task has one authoritative state; status, archive, and soft-delete persistence await P4-OI-008.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Invariant and migration tests | Pending Decision |

Traceability: TASK-001-005;STATE-001-009

### P4-RULE-002  State history

Each successful state transition appends one history record in the same transaction.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | Transition and rollback tests | Sprint 3 |

Traceability: TASK-002;4B

### P4-RULE-003  Completion prerequisites

A task cannot complete with an incomplete mandatory subtask; mandatory semantics await P4-OI-011.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Business-rule tests | Pending Decision |

Traceability: TASK-001;4B

### P4-RULE-004  Blocked transition

Blocked cannot move directly to Completed.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Small | Transition tests | Sprint 3 |

Traceability: STATE-006-007

### P4-RULE-005  Recycle transition

Delete moves a task to recoverable recycle state without destroying approved data.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | Delete/restore tests | Sprint 3 |

Traceability: TASK-004-005

### P4-RULE-006  Dependency integrity

Reject self and duplicate dependency edges; cycle semantics await P4-OI-012.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Graph tests | Pending Decision |

Traceability: TASK-001;4B

### P4-RULE-007  Reminder history

Each trigger and user reminder action creates durable history without blocking delivery.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Scheduler/action/restart tests | Sprint 4 |

Traceability: REM-001-010

### P4-RULE-008  Reminder ownership

A reminder references an approved valid owner; task/event ownership awaits P4-OI-006.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | FK and scheduler tests | Pending Decision |

Traceability: REM;CAL

### P4-RULE-009  Attachment storage

SQLite stores metadata only; file bytes, thumbnails, and previews stay in managed local storage.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Blob absence and storage tests | Sprint 5 |

Traceability: DOC-001-010

### P4-RULE-010  Attachment integrity

Each imported file receives SHA-256; deduplication and sharing await P4-OI-013.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Checksum/duplicate/corruption tests | Pending Decision |

Traceability: DOC-001;4C

### P4-RULE-011  Protected previews

Preview generation preserves hidden/encrypted access and leaves no unprotected derivative.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Artifact/authentication tests | Sprint 5 |

Traceability: SEC-003-004;DOC-009

### P4-RULE-012  Knowledge ownership

Knowledge Vault remains parent of Notes, Journal, Wiki, and Documents.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Medium | Architecture-boundary review | Sprint 5 |

Traceability: Part 2 decision;KV

### P4-RULE-013  Knowledge versions

Each approved content edit transactionally appends an immutable version.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Version and rollback tests | Sprint 5 |

Traceability: KV-008

### P4-RULE-014  Protected search

Hidden/protected content cannot leak through search, FTS, snippets, caches, graph labels, logs, or previews.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Leakage/security tests | Sprint 7 |

Traceability: KV;SEC;SEARCH

### P4-RULE-015  FTS projection

FTS5 is rebuildable with synchronization, migration, deletion, tokenizer, Urdu, and encryption behavior documented.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | FTS rebuild/tokenizer/benchmark tests | Sprint 7 |

Traceability: SEARCH-001-009

### P4-RULE-016  Backup immutability

Completed backups are not overwritten; retention removes versions only under approved recovery policy.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Retention/interruption/restore tests | Sprint 9 |

Traceability: BACK-001-006

### P4-RULE-017  Audit safety

Audit and diagnostics remain local, redact protected values, avoid unnecessary identifiers, and follow approved retention.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Privacy/redaction/tamper tests | Sprint 10 |

Traceability: SEC;SET-008

### P4-RULE-018  Maintenance scheduling

Integrity and maintenance run under safe battery/storage conditions and never block UI.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Scheduling/cancellation/performance tests | Sprint 11 |

Traceability: NFR-BAT;SET-008

# 8. Repository, Events, Indexes, and Migrations

| Area | Consolidated rule | Target |
| --- | --- | --- |
| Dependency flow | UI -> ViewModel -> Use Case -> Repository -> Data Source -> SQLite; no bypass. | Sprint 2 |
| Repositories | Typed repositories coordinate data and failures; cross-module operations use approved services/use cases. | Sprint 2 |
| Events | Correctness events commit atomically with source changes; outbox semantics await P4-OI-010. | Pending Decision |
| Indexes | Candidate source indexes are preserved; final indexes require measured selectivity, plans, write cost, and storage impact. | Sprint 11 |
| Migrations | Increment version, preserve data, fail safely, verify foreign keys/integrity, and record history. | Sprint 2 |
| Plugins | Plugin migrations are isolated and Future Release unless required by Version 1 Plugin Manager. | Future Release |

# 9. Measurable Acceptance Criteria

### P4-ACC-001  Schema contract

Implementation-ready tables match approved dictionaries, constraints, universal columns, and naming.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Schema snapshot and contract audit | Sprint 2 |

Traceability: QAT-002-003;OI-022-023

### P4-ACC-002  Migration safety

Supported upgrades preserve data, survive interruption, record outcome, and pass FK/integrity checks.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Migration and fault matrix | Sprint 2 |

Traceability: DBR-005;QAT-002

### P4-ACC-003  Referential integrity

Invalid FKs, duplicate relation pairs, self-links, and prohibited delete actions are rejected.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Repository integration tests | Sprint 2 |

Traceability: DBR-004

### P4-ACC-004  Atomicity

Injected failure leaves complete old state or complete new state.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Transactional fault tests | Sprint 2 |

Traceability: DBR-004

### P4-ACC-005  Lifecycle

Delete, exclusion, restore, relationships, backup, and purge match approved lifecycle policy.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Lifecycle tests | Pending Decision |

Traceability: OI-024;P4-OI-002

### P4-ACC-006  Performance

Critical plans and latency budgets pass on approved device/data matrix with no UI blocking.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Benchmarks, query plans, jank profiling | Sprint 11 |

Traceability: PER-001;OI-020

### P4-ACC-007  Storage exhaustion

Low-storage failure preserves integrity, removes incomplete temporaries, and offers recovery action.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Device storage fault tests | Sprint 11 |

Traceability: PER-002

### P4-ACC-008  Protected data

Unauthorized plaintext is absent from DB fields, indexes, backups, previews, logs, and temporaries.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Security artifact inspection | Sprint 10 |

Traceability: SEC-001-003

### P4-ACC-009  Backup recovery

Valid encrypted backups restore with keys; wrong, missing, or damaged inputs fail without changing active data.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Restore compatibility matrix | Sprint 9 |

Traceability: DAT-001;BACK

### P4-ACC-010  Search consistency

FTS reflects committed create/edit/delete/restore/migration and excludes hidden content.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Projection integration tests | Sprint 7 |

Traceability: SEARCH;SEC

### P4-ACC-011  State consistency

Task state, histories, counters, and statistics cannot diverge after commit or rollback.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Invariant/property tests | Sprint 11 |

Traceability: TASK;STAT

### P4-ACC-012  Traceability

Each table and rule retains source, evidence, migration ownership, and change history.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | Traceability audit | Sprint 12 |

Traceability: QAT-003;Part 11

# 10. Traceability Summary

| Part 4 area | Upstream authority | Target |
| --- | --- | --- |
| Foundation/migrations | Part 1;DBR-001-006;NFR-DB;OI-022-023 | Sprint 2 |
| Tasks/projects | TASK-001-010;PROJ-001-004;OI-005-006 | Sprint 3 |
| Reminders | REM-001-010;OI-007;Android policy | Sprint 4 |
| Knowledge/documents | KV-001-008;DOC-001-010;parent decision | Sprint 5 |
| Calendar | CAL-001-007;OI-008 | Sprint 6 |
| Search/FTS | SEARCH-001-009;OI-012 | Sprint 7 |
| Statistics | STAT-001-008;OI-013 | Sprint 8 |
| Backup/recovery | BACK-001-006;OI-016;recovery decision | Sprint 9 |
| Security/audit | SEC-001-006;OI-014-015/024 | Sprint 10 |
| Performance/maintenance | PER/QAT;OI-020-021/025-026 | Sprint 11 |
| AI/cloud/desktop/Wear OS | Part 2 Future Release | Future Release |

# 11. Controlled Open Issues

Open issues are not implementation authority. Resolution requires a decision record, impact analysis, migration implications, revised acceptance criteria, and approval.

### P4-OI-001  Universal columns conflict

Resolve syncStatus, uuid, created_by, updated_by, notes, is_deleted, timestamps, and exceptions.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: Part 1 base columns;DBR-003;OI-023

### P4-OI-002  Soft delete versus purge

Classify user records, append-only history, caches, queues, previews, logs, temporaries, recycle expiry, and secure erasure.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: NFR-DB-003;OI-024

### P4-OI-003  Encryption and keys

Approve database/field/file encryption, Keystore, PIN derivation, backup keys, loss, rotation, and memory/log rules.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: SEC-001-003;LCK;DAT-001

### P4-OI-004  Duplicate and alias tables

Resolve Dependencies/task_dependencies, RecurringRules/repeat_rules, SecuritySettings/security_settings, Plugins/plugin_registry, Logs/Errors, Settings, and MigrationHistory aliases.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: Part 4 inventory;no-duplicates rule

### P4-OI-005  Subtask representation

Choose tasks.parent_task_id or sub_tasks and define depth, order, mandatory flag, progress, delete, and restore.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: TASK-001;OI-005

### P4-OI-006  Reminder ownership

Align reminders, event_reminders, notification_queue, and scheduler identity for task/event ownership.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: REM;CAL;OI-007-008

### P4-OI-007  Knowledge projections

Classify backlinks, favorites, graph, counts, and FTS as authoritative or rebuildable.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: KV;OI-009

### P4-OI-008  Task state/archive/delete

Prevent divergence among status, STATE-008/009, is_archived, is_deleted, and deleted_at.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: TASK-003-005;STATE-001-009

### P4-OI-009  Workflow scope

Workflow templates are absent from approved Version 1 scope; confirm Future Release or approve a Part 2 change.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: 4B;Part 2 Master

### P4-OI-010  Event bus semantics

Define outbox atomicity, order, idempotency, retry, poison events, versioning, privacy, retention, and recovery.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: 4F;OI-025

### P4-OI-011  Mandatory subtasks

Completion rule requires a mandatory marker and exception policy not defined in schema.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: TASK-001;4B

### P4-OI-012  Dependency graph

Define cycles, deleted/archived dependencies, cross-project edges, status, and dependency-type semantics.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: TASK-001;4B

### P4-OI-013  Attachment ownership and deduplication

Approve owner cardinality and physical-file sharing/content-addressed strategy; current columns permit multiple owners.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: DOC;OI-010

### P4-OI-014  Folder cycles and depth

Define cycle prevention, moves, name uniqueness, delete/restore, and practical depth.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: KV-003;DOC folders

### P4-OI-015  Recurrence model

Define timezone/DST, custom encoding, invalid dates, series edits, and occurrence identity.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: TASK-001;REM-006

### P4-OI-016  FTS encryption

Approve searchable protected content without plaintext leakage to FTS, snippets, WAL, backups, or temporaries.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: SEARCH;SEC-004

### P4-OI-017  Wipe after failed PIN

wipe_on_max_attempts conflicts with soft delete, no-data-loss, recovery, and secure erasure; explicit destructive-action approval is required.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: SEC;OI-015/024

### P4-OI-018  Single-user audit identity

Define created_by, updated_by, performed_by, owner_name, device_id, and ip_address in a no-account offline product.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: Local user model;OI-003

### P4-OI-019  Calendar schema

Events, participants, and reminders lack dictionaries, recurrence, timezone, and ownership constraints.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Epic | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: CAL;OI-008

### P4-OI-020  Statistics projections

Define formulas, timezone boundaries, rebuild source, corrections, retention, and materialization.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: STAT;OI-013

### P4-OI-021  Custom fields

Define types, validation, owners, uniqueness, order, indexing, deletion, and historical preservation.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: TASK-001;OI-005

### P4-OI-022  Counters

Define authority and transaction behavior for task/note counters under rollback, restore, merge, split, and import.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: TASK-006-010;KV

### P4-OI-023  Retention and growth

Define budgets for histories, versions, audit, errors, events, queues, previews, search history, recycle bin, and backups.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| Critical | Large | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: PER;OI-020/025

### P4-OI-024  Part 3 authority dependency

Part 3 review is approved but no Part 3 Master exists; final database thresholds remain provisional.

| Priority | Complexity | Verification | Target Sprint |
| --- | --- | --- | --- |
| High | Medium | Decision record, architecture review, migration impact, traceability update | Pending Decision |

Traceability: Part 3 review;OI-020-021/026

# 12. Quality Gate and Approval Conditions

| Gate | Status | Condition |
| --- | --- | --- |
| Architecture | Pass | Approved architecture and database-first direction preserved. |
| Source coverage | Pass | Foundation and Parts 4A-4F consolidated. |
| Original IDs | Pass | STATE-001-009 preserved; P4 IDs added to unnumbered clauses. |
| Traceability | Pass | Each record maps to source or controlled issue. |
| Schema implementability | Conditional | Dictionary-pending tables and open issues require approval. |
| Performance | Conditional | Depends on approved Part 3 Master and device/data matrix. |
| Security | Blocked | P4-OI-003, P4-OI-016, and P4-OI-017 require decisions. |
| Implementation | Not authorized | No database code from unresolved requirements. |

End of Part 4 – Database Architecture (Master). Awaiting explicit approval before Part 5 review begins.