ANAS LIFE OS

Part 8

Design System Master

Version 1.0 | Authoritative Master candidate

| Control | Value |
| --- | --- |
| Status | Awaiting approval |
| Scope | Version 1 visual language, tokens, components and screen rules |
| Authority | Part 5 remains architectural and UI authority |
| Future scope | Navigation Rail and foldable-specific behavior are Future Release |
| Code generated | None |

# 1. Consolidation Review

Part 8 specializes the approved Part 5 design language. It cannot override Part 5, Material 3 accessibility obligations or the Version 1 scope defined in Part 2.

| Finding | Resolution |
| --- | --- |
| 4dp base vs approved 8dp grid | The approved scale already includes 4dp half-grid increments; retain the common 4/8/12/16/20/24/32/40/48/64 tokens. |
| Caption is not a distinct Material 3 role | Map Caption to an approved small Body or Label token after P8-OI-001. |
| Theme Extensions vs ColorScheme | Use Material ColorScheme for core roles and Theme Extensions only for semantic additions. |
| Breadcrumbs and Navigation Rail | Breadcrumbs are conditional; Navigation Rail is Future Release unless tablet scope is approved. |
| Part 8 final authority statement | Part 5 and higher-priority Masters prevail; Part 8 governs only within those boundaries. |

# 2. Controlled Requirements

P8-GOV-001  Design-system governance

Never design screens independently; every Version 1 screen follows this Master within Part 5 authority.

Priority: Critical | Complexity: Large | Verification Method: Design review and token-usage audit | Target Sprint: Sprints 1-12 | Traceability: Part 5 Master;P6 LAW 7

Acceptance: Every screen maps to approved tokens/components and has no unexplained local visual system.

P8-PHI-001  Design philosophy

The product shall be professional, modern, minimal, fast, clean, premium, calm and productivity-focused without purposeless clutter.

Priority: High | Complexity: Medium | Verification Method: Heuristic UX review | Target Sprint: Sprints 1-12 | Traceability: Part 2 design principles;Part 5

Acceptance: Every visible element has a documented function and no critical workflow is visually overcrowded.

P8-LANG-001  Material 3 identity

Use Material Design 3 with a distinct identity, consistent radii, elevation/shadows, spacing, typography and motion.

Priority: Critical | Complexity: Large | Verification Method: Theme/component visual audit | Target Sprint: Sprint 1; regression Sprints 6/11/12 | Traceability: NFR-UI-001;Part 5B-5C

Acceptance: All components resolve through approved tokens and remain consistent across light/dark/system themes.

P8-COLOR-001  Color system

Support light, dark and system themes, dynamic color on Android 12+, custom accent and high contrast; prohibit hardcoded colors. Use ColorScheme plus semantic Theme Extensions for success, warning, error, info and priority.

Priority: Critical | Complexity: Large | Verification Method: Static token scan, contrast and theme tests | Target Sprint: Sprint 1; Sprint 11 | Traceability: SET-001;Part 5;NFR-UI

Acceptance: All rendered colors resolve from approved tokens and meet approved contrast in supported themes.

P8-TYPE-001  Typography

Provide scalable Display, Headline, Title, Body, Label and approved Caption mapping using Material 3 typography.

Priority: Critical | Complexity: Medium | Verification Method: Typography snapshot and font-scale tests | Target Sprint: Sprint 1; Sprint 11 | Traceability: Part 5 typography;NFR-UI-004

Acceptance: No hardcoded text style exists outside tokens; layouts pass approved font scales without clipping.

P8-ICON-001  Icon system

Use Material Symbols; each actionable icon has meaning, consistent size, tooltip where applicable and accessibility label.

Priority: High | Complexity: Medium | Verification Method: Semantic/widget and design audit | Target Sprint: Sprints 1-12 | Traceability: Part 5 icon rules;NFR-UI-008

Acceptance: All icon-only controls expose an accessible name and meet touch-target requirements.

P8-SPACE-001  Spacing system

Use only approved 4, 8, 12, 16, 20, 24, 32, 40, 48 and 64dp spacing tokens.

Priority: High | Complexity: Small | Verification Method: Static token scan and visual audit | Target Sprint: Sprint 1; Sprints 3-12 | Traceability: Part 5 spacing/grid

Acceptance: No production widget contains an unexplained spacing literal outside the approved token set.

P8-BTN-001  Button system

Define Primary, Secondary, Outlined, Text, Icon, FAB, Loading and Disabled button variants with height, radius, padding and interaction states.

Priority: High | Complexity: Large | Verification Method: Component-state widget/golden tests | Target Sprint: Sprint 1 | Traceability: Part 5 component library

Acceptance: Every variant exposes enabled, pressed, disabled, focused and loading behavior as applicable.

P8-CARD-001  Card system

Define Task, Project, Reminder, Knowledge and Statistics cards with elevation, radius, padding, margin, shadow and selection state.

Priority: High | Complexity: Large | Verification Method: Component and state tests | Target Sprint: Sprints 3-8 | Traceability: TASK/PROJ/REM/KV/STAT;Part 5

Acceptance: Each card uses shared primitives and passes content, selection, theme, RTL and large-font tests.

P8-INPUT-001  Input system

Define text, search, password, number, date/time, dropdown, autocomplete, checkbox, radio and switch components with consistent validation.

Priority: Critical | Complexity: Large | Verification Method: Form widget, validation and accessibility tests | Target Sprint: Sprints 1-10 | Traceability: TASK;SEARCH;SEC;Part 5 forms

Acceptance: Inputs expose label, error, focus, disabled and validation behavior without data loss.

P8-NAV-001  Navigation components

Define Bottom Navigation, Drawer, App Bar, Search Bar, FAB and conditional Breadcrumbs; Navigation Rail is Future Release.

Priority: High | Complexity: Large | Verification Method: Navigation, focus and route tests | Target Sprint: Sprint 1; Sprint 6 | Traceability: Part 2 navigation;Part 5;OI-004

Acceptance: Version 1 navigation matches approved hierarchy and common actions remain reachable within approved tap limits.

P8-LIST-001  List design

Support small, large, paginated/infinite, grouped and animated lists, swipe actions and selection mode.

Priority: High | Complexity: Large | Verification Method: Large-data, interaction and performance tests | Target Sprint: Sprints 3-8; Sprint 11 | Traceability: NFR-PERF-007;Part 5 lists

Acceptance: Lists preserve stable state, pagination and 60 FPS targets on approved datasets/devices.

P8-DASH-001  Customizable dashboard

Users can show, hide, reorder and resize approved dashboard widgets including tasks, calendar, actions, notes, statistics, reminders, search and productivity score.

Priority: Critical | Complexity: Epic | Verification Method: Persistence, drag/resize, widget and accessibility tests | Target Sprint: Sprint 6 | Traceability: DASH-001-003;Part 2 decision

Acceptance: Configuration persists across restart, remains recoverable/resettable and works in RTL and large fonts.

P8-MOTION-001  Motion system

Use purposeful Fast, Normal and Slow motion tokens, avoid unnecessary animation and support Reduce Motion.

Priority: High | Complexity: Medium | Verification Method: Motion-token scan and reduced-motion tests | Target Sprint: Sprint 1; Sprint 11 | Traceability: Part 5 motion;NFR-PERF-003

Acceptance: No animation exceeds approved duration; Reduce Motion disables/reduces nonessential motion.

P8-STATE-001  Screen states

Every applicable screen defines no-data, loading, error and permission-denied states; offline state appears only where a future optional network capability is active.

Priority: Critical | Complexity: Large | Verification Method: State-matrix widget tests | Target Sprint: Sprints 1-12 | Traceability: Part 5 empty/error/loading;NFR-OFF

Acceptance: No screen is blank during expected states and recovery actions are meaningful and accessible.

P8-RESP-001  Responsive design

Support small and large phones and landscape in Version 1; foldable-specific layouts are Future Release.

Priority: High | Complexity: Large | Verification Method: Device-size and orientation tests | Target Sprint: Sprints 1-12; final Sprint 11 | Traceability: NFR-UI-005;Part 5 responsive

Acceptance: No overflow/clipping occurs on approved Version 1 size profiles.

P8-A11Y-001  Accessibility

Support RTL, Urdu, English, large fonts, screen readers, approved contrast and minimum 48dp touch targets.

Priority: Critical | Complexity: Large | Verification Method: TalkBack, contrast and device-matrix tests | Target Sprint: Sprints 1-12 | Traceability: NFR-UI;Part 5;P7-A11Y-001

Acceptance: All affected screens pass approved accessibility profiles.

P8-TOKEN-001  Design tokens

Centralize color, typography, spacing, radius, elevation, icon, animation and opacity tokens.

Priority: Critical | Complexity: Large | Verification Method: Static architecture and token inventory audit | Target Sprint: Sprint 1 | Traceability: Part 5 design tokens;LAW 7

Acceptance: Each approved token has one definition and production components consume it without duplication.

P8-COMP-001  Component library

Each reusable component exists once in the approved shared/component ownership boundary.

Priority: High | Complexity: Large | Verification Method: Duplication and dependency review | Target Sprint: Sprints 1-12 | Traceability: NFR-CODE-004;Part 5

Acceptance: No unjustified duplicate widget or divergent component implementation remains.

P8-SCREEN-001  Screen specification

Every screen defines purpose, inputs, outputs, states, accessibility and performance notes.

Priority: Critical | Complexity: Large | Verification Method: Screen-spec completeness audit | Target Sprint: Before owning sprint implementation | Traceability: Part 5D;P7-WGT-001

Acceptance: All fields exist and link to functional IDs and test evidence before screen approval.

P8-QG-001  Design quality gate

Every new screen follows theme, spacing, typography, accessibility and motion rules and passes widget tests.

Priority: Critical | Complexity: Large | Verification Method: Design review plus widget report | Target Sprint: Sprints 1-12 | Traceability: Part 5 quality gate;P7-QG-001

Acceptance: Every rule is Pass with evidence before the screen is Complete.

P8-FIN-001  Authority boundary

A design request conflicting with Part 8 is rejected unless a higher-priority Master or approved change decision controls.

Priority: Critical | Complexity: Small | Verification Method: Traceability and change-control audit | Target Sprint: Sprints 1-12 | Traceability: Part 10 precedence;Part 11 change control

Acceptance: No unapproved design exception ships.

# 3. Future Release Boundary

Navigation Rail, foldable-specific layouts, desktop layouts and AI-specific design surfaces are Future Release. Their Version 1 representations must be absent, hidden or inert unless explicitly approved as nonfunctional placeholders.

# 4. Controlled Open Issues

P8-OI-001  Caption token mapping

Approve the Material 3 token used for Caption.

Priority: Medium | Complexity: Small | Verification Method: Design-token decision | Target Sprint: Pending Decision | Traceability: P8-TYPE-001

Acceptance: An approved decision updates the design-token catalog and affected acceptance criteria.

P8-OI-002  Breadcrumb applicability

Define which Version 1 phone flows, if any, require breadcrumbs.

Priority: Medium | Complexity: Medium | Verification Method: Navigation decision | Target Sprint: Pending Decision | Traceability: P8-NAV-001;OI-004

Acceptance: An approved decision updates the design-token catalog and affected acceptance criteria.

P8-OI-003  Visual token values

Approve exact brand colors, radii, elevations, opacity and motion values not already fixed by Part 5.

Priority: High | Complexity: Large | Verification Method: Design-token specification review | Target Sprint: Pending Decision | Traceability: P8-LANG/COLOR/TOKEN

Acceptance: An approved decision updates the design-token catalog and affected acceptance criteria.

P8-OI-004  Reduce Motion policy

Approve detection, setting override and animation substitutions.

Priority: High | Complexity: Medium | Verification Method: Accessibility design decision | Target Sprint: Pending Decision | Traceability: P8-MOTION-001

Acceptance: An approved decision updates the design-token catalog and affected acceptance criteria.

# 5. Master Quality Gate

| Gate | Status |
| --- | --- |
| Part 5 authority preserved | Pass |
| Requirements measurable | Pass |
| Metadata/traceability | Pass |
| Future scope separated | Pass |
| Open issues controlled | Pass |
| Implementation code | None |
| Approval | Pending |