ANAS LIFE OS

Part 9

Plugin & AI Extensibility Master

Version 1.0 | Authoritative Master candidate

| Control | Value |
| --- | --- |
| Status | Awaiting approval |
| Version 1 | Offline core plus approved Plugin Manager shell; no feature plugins or AI |
| Future Release | Plugin execution, AI providers, online voice and third-party extensions |
| Authority | Parts 2, 4, 5 and 6 future-scope boundaries |
| Code generated | None |

# 1. Consolidation Review

Part 9 defines future extensibility contracts without authorizing future capabilities in Version 1. Core behavior, storage and availability can never depend on a plugin or AI provider.

| Finding | Resolution |
| --- | --- |
| Dynamic plugin loading feasibility unresolved | Retain architectural intent; runtime, packaging and isolation model remains Pending Decision. |
| Analytics plugin vs no analytics/tracking | Any future analytics capability is local-only unless a separately approved explicit network plugin and consent model exists; telemetry remains prohibited. |
| Plugin removal vs data recoverability | Removal cannot silently delete user data; data disposition and backup rules remain controlled. |
| No unrestricted memory in an in-process runtime | Treat as required isolation outcome; technical enforcement model remains open. |
| Offline voice appears in Version 1 requirements | Separate approved reminder/search voice scope from future AI voice assistant and online voice plugins. |

# 2. Controlled Requirements

P9-CORE-001  Offline core independence

Version 1 core works without internet, account, cloud, subscription, AI or feature plugins.

Priority: Critical | Complexity: Large | Verification Method: Airplane-mode, dependency and feature-absence tests | Target Sprint: Sprints 1-12 | Traceability: NFR-OFF;Part 2;LAW 5/17/18

Acceptance: All core workflows pass offline and no startup/runtime path requires optional capability.

P9-ARCH-001  Plugin dependency direction

Core App depends only on approved plugin interfaces through Plugin Manager; core modules never depend on plugin implementations.

Priority: Critical | Complexity: Epic | Verification Method: Architecture dependency tests | Target Sprint: Sprint 1 boundary; Future Release runtime | Traceability: Part 5 plugin architecture;LAW 18

Acceptance: Dependency graph contains no core-to-plugin implementation edge or direct plugin-to-core storage edge.

P9-TYPE-001  Plugin categories

Future categories include AI, OCR, speech, TTS, translation, import/export, calendar integration, converters, automation, developer tools, local analytics, backup providers and third-party extensions.

Priority: Low | Complexity: Epic | Verification Method: Future scope and feature-flag tests | Target Sprint: Future Release | Traceability: PLUGIN-001-008;Part 2 Future Release

Acceptance: No category ships active in Version 1; each future category requires separate approval and threat review.

P9-LIFE-001  Plugin lifecycle

Future plugins handle Installed, Enabled, Disabled, Updated, Removed, Failed and Incompatible states gracefully.

Priority: High | Complexity: Epic | Verification Method: Lifecycle, upgrade and failure tests | Target Sprint: Future Release | Traceability: Part 4 plugin tables;LAW 18

Acceptance: Every permitted transition is validated, persisted and recoverable without crashing core.

P9-PERM-001  Plugin permissions

Grant no permission by default; future read/write task/note/file, background, notification, network, camera, microphone, location and storage permissions require explicit grants.

Priority: Critical | Complexity: Epic | Verification Method: Permission-policy and denial tests | Target Sprint: Future Release | Traceability: Part 4 plugin permissions;NFR-SEC

Acceptance: Denied/ungranted capability cannot be invoked; revocation takes effect predictably.

P9-SEC-001  Plugin isolation

Plugins have no direct database, unrestricted file or unrestricted core-memory access; actions use approved interfaces.

Priority: Critical | Complexity: Epic | Verification Method: Sandbox, interface and attack tests | Target Sprint: Future Release | Traceability: Part 4/5 plugin boundaries;P9-OI-001

Acceptance: The approved isolation model prevents unauthorized access and contains plugin failure.

P9-AI-001  Provider-neutral AI

AI is optional and replaceable; future local, cloud, private-server and user-defined providers cannot be required by core.

Priority: High | Complexity: Epic | Verification Method: Provider-contract and core-absence tests | Target Sprint: Future Release | Traceability: PLUGIN-005;LAW 17

Acceptance: Core has no vendor SDK dependency and remains fully functional with all AI providers absent.

P9-ANAS-001  Future Anas AI scope

Voice assistant, task/reminder management, Knowledge search, natural-language queries, summaries, planning, suggestions, voice commands and automation are optional Future Release capabilities.

Priority: Low | Complexity: Epic | Verification Method: Feature-flag, privacy and absence tests | Target Sprint: Future Release | Traceability: SCREEN-120;PLUGIN-005

Acceptance: No route, model, data processing or suggestion behavior ships in Version 1.

P9-VOICE-001  Voice extensibility

Offline voice is preferred where approved for Version 1 reminder/search requirements; online voice plugin and wake word are Future Release. Voice confirmation, feedback and shortcuts require explicit scope approval.

Priority: High | Complexity: Epic | Verification Method: Offline/online boundary, permission and absence tests | Target Sprint: Pending Decision / Future Release | Traceability: REM-002;SEARCH-003;P6-OI-007

Acceptance: Version 1 implements only approved offline scope; online/wake-word dependencies are absent.

P9-API-001  Plugin/API contracts

Every future contract defines name, version, purpose, permissions, inputs, outputs, typed errors, timeout, security and compatibility.

Priority: Critical | Complexity: Large | Verification Method: Schema/contract conformance tests | Target Sprint: Sprint 1 interface foundation; Future Release use | Traceability: Part 5 services;LAW 11/18

Acceptance: No callable extension contract lacks a mandatory field or bypasses typed boundaries.

P9-VER-001  Semantic versioning

Plugins declare plugin/API versions and minimum app and maximum-tested app versions using Semantic Versioning.

Priority: High | Complexity: Medium | Verification Method: Compatibility and version-parser tests | Target Sprint: Future Release | Traceability: Part 4 plugin registry

Acceptance: Incompatible plugins cannot enable and produce a recoverable explanation.

P9-FAIL-001  Failure containment

If a plugin fails, core continues, the plugin is disabled safely, a meaningful local error is shown and the app does not crash.

Priority: Critical | Complexity: Large | Verification Method: Fault-injection and restart-recovery tests | Target Sprint: Future Release | Traceability: NFR-ERR;LAW 14/18

Acceptance: Injected plugin failures do not corrupt core data or prevent core startup/use.

P9-BACK-001  Plugin backup separation

Future plugin data is backed up separately; core backup remains restorable when plugins are missing.

Priority: Critical | Complexity: Epic | Verification Method: Backup/restore compatibility tests | Target Sprint: Future Release | Traceability: BACK-001-006;Part 4 backup

Acceptance: Core restore succeeds without plugin binaries; plugin payloads are integrity-checked and preserved for compatible restoration.

P9-TEST-001  Plugin test gate

Every future plugin passes compatibility, security, performance, permission, regression, upgrade, removal and failure-recovery tests.

Priority: Critical | Complexity: Epic | Verification Method: Plugin certification report | Target Sprint: Future Release | Traceability: Part 7;LAW 8/18

Acceptance: All required suites pass before enablement or update approval.

P9-FIN-001  Core authority

Plugins extend but never control the core application.

Priority: Critical | Complexity: Large | Verification Method: Architecture, recovery and dependency audit | Target Sprint: Sprints 1-12 boundary; Future Release behavior | Traceability: Part 2 philosophy;LAW 18

Acceptance: Disabling/removing every plugin leaves core data and workflows usable.

# 3. Future Release Boundary

All feature plugins, AI providers, online voice, wake word, cloud connectors, third-party extensions and plugin-delivered network access are Future Release. Version 1 includes only approved interfaces, registry/settings and absence/isolation boundaries.

# 4. Controlled Open Issues

P9-OI-001  Runtime and isolation model

Select Android/Flutter-compatible packaging, loading, process and sandbox strategy.

Priority: Critical | Complexity: Epic | Verification Method: Architecture prototype and threat review | Target Sprint: Pending Decision | Traceability: P5-OI plugin feasibility;P9-SEC-001

Acceptance: An approved decision updates contracts, threat model, acceptance criteria and traceability before implementation.

P9-OI-002  Plugin trust and distribution

Define signing, provenance, installation source, update and revocation policy.

Priority: Critical | Complexity: Epic | Verification Method: Supply-chain security decision | Target Sprint: Pending Decision | Traceability: P9-LIFE/SEC

Acceptance: An approved decision updates contracts, threat model, acceptance criteria and traceability before implementation.

P9-OI-003  Permission enforcement

Define granular grant storage, prompting, revocation and interface enforcement.

Priority: Critical | Complexity: Large | Verification Method: Security architecture decision | Target Sprint: Pending Decision | Traceability: P9-PERM-001

Acceptance: An approved decision updates contracts, threat model, acceptance criteria and traceability before implementation.

P9-OI-004  Plugin data lifecycle

Define ownership, uninstall preservation, backup, migration and orphaned-data recovery.

Priority: Critical | Complexity: Large | Verification Method: Data/backup decision | Target Sprint: Pending Decision | Traceability: P9-BACK-001;recoverability

Acceptance: An approved decision updates contracts, threat model, acceptance criteria and traceability before implementation.

P9-OI-005  Local analytics boundary

Confirm future Analytics means private on-device analysis and never telemetry by default.

Priority: High | Complexity: Medium | Verification Method: Privacy decision | Target Sprint: Pending Decision | Traceability: Part 2 no tracking;P9-TYPE-001

Acceptance: An approved decision updates contracts, threat model, acceptance criteria and traceability before implementation.

P9-OI-006  Future AI consent and data flow

Define provider consent, disclosure, redaction, retention and network boundary before any AI release.

Priority: Critical | Complexity: Epic | Verification Method: Privacy/threat-model approval | Target Sprint: Pending Decision | Traceability: P9-AI/ANAS;LAW 4/17

Acceptance: An approved decision updates contracts, threat model, acceptance criteria and traceability before implementation.

# 5. Master Quality Gate

| Gate | Status |
| --- | --- |
| Offline core preserved | Pass |
| Version 1/Future separated | Pass |
| Architecture intent preserved | Pass |
| Metadata/traceability | Pass |
| Open issues controlled | Pass |
| Implementation code | None |
| Approval | Pending |